DisputeIQ

Functional Requirements & OpenSpec Implementation Baseline

AI-Powered Banking Transaction Dispute Investigation & Resolution Platform
Production-Target Architecture | Approved 11-Phase OpenSpec Delivery (8-12 Weeks)

| Document | Value |
| --- | --- |
| Version | 3.1 - Approved 11-Phase OpenSpec/GWT synchronized implementation baseline |
| Delivery horizon | 8-12 weeks - 11-phase production-style pilot delivery target |
| Primary method | OpenSpec + Visual Studio Code/Codex + GitHub Actions |
| MVP dispute types | Duplicate card transaction; Failed UPI transfer; ATM debit without cash |
| Decision authority | Human reviewer for all material financial outcomes |
| Data | Synthetic/mock banking data for implementation and pilot evaluation |

Purpose: provide the single end-to-end implementation reference for DisputeIQ for an 11-phase, 8-12 week delivery. This baseline aligns the production architecture, 11-stage sequence, data-flow boundaries, OpenSpec capability model, Given/When/Then acceptance scenarios, GitHub Actions quality gates, and phased implementation plan so every implemented feature is traceable from requirement to OpenSpec change, code, test, AI evaluation, and release evidence.

# Table of Contents

Click any section title or page number to jump directly to that section.

| 1. Executive Summary 3 | 8. Data Requirements 19 |
| --- | --- |
| 2. Goals and Business Outcomes 3 | 9. Non-Functional Requirements 19 |
| 3. Scope 4 | 10. Roles and Permissions 20 |
| 4. Architecture Principles 4 | 11. Failure and Exception Handling 20 |
| 5. Target Functional Architecture 5 | 12. OpenSpec Capability Model 20 |
| 6. End-to-End Workflow 5 | 13. Recommended OpenSpec Change Plan 21 |
| 7. Functional Requirements 7 | 13.1 OpenSpec Implementation Blueprint 22 |
| 7.1 Case Intake and Management 7 | 14. GitHub Actions Quality Gates 23 |
| 7.2 Classification and Routing 8 | 15. Test and Evaluation Strategy 23 |
| 7.3 Authoritative Context Acquisition 8 | 16. Deployment Architecture Requirements 24 |
| 7.4 Evidence Management 9 | 17. Production Readiness Gates 24 |
| 7.5 Policy Knowledge and Controlled Retrieval 10 | 18. Architecture Decision Records to Maintain 24 |
| 7.6 Deterministic Rules and Validation 11 | 19. OpenSpec Working Method 25 |
| 7.7 Risk and Confidence 11 | 20. Definition of Done 25 |
| 7.8 Recommendation 12 | Appendix A. Requirement Traceability Template 26 |
| 7.9 Human-in-the-Loop 12 | Appendix B. Example OpenSpec GWT Scenario 26 |
| 7.10 Communication and Closure 13 | Appendix C. Recommended Repository Structure 26 |
| 7.11 Audit, Governance and Explainability 13 | Appendix D. Source and Design Basis 27 |
| 7.12 Model Gateway and AI Platform 14 | Appendix E. End-to-End Use Cases in Given/When/Then Format 28 |
| 7.13 Workflow Resilience 15 | Appendix F. Full OpenSpec-Aligned GWT Requirement Catalogue 33 |
| 7.14 Security and Privacy 15 | Appendix G. Approved 11-Phase OpenSpec Implementation Playbook 67 |
| 7.15 Observability and AI Evaluation 16 | Appendix H. Reference Production Architecture and Data Flow 69 |
| 7.16 API and Integration Requirements 17 |  |
| 7.17 Architecture and Flow-Control Requirements 17 |  |

# 1. Executive Summary Back to TOC

DisputeIQ is a human-governed Agentic AI platform for investigating banking transaction disputes. The updated design uses LangGraph as a stateful workflow engine rather than as an autonomous agent swarm. The 11-stage workflow coordinates bounded AI-assisted capabilities, deterministic policy/rule/confidence services, read-only authoritative banking providers, human review, approved communication, durable checkpointing, immutable audit, and production-grade observability.

The updated architecture and sequence deliberately separate orchestration from capability execution and separate AI reasoning from authoritative facts and material decisions. LangGraph owns routing, state, checkpoints, retries and interrupts. Step 3 acquires authoritative context through provider/tool interfaces; Step 4 combines AI-assisted evidence analysis with deterministic completeness checks; Step 5 applies deterministic policy eligibility before controlled RAG; Step 6 executes deterministic rules; Step 7 calculates governed confidence; Steps 8 and 10 use AI only for grounded recommendation and approved communication; Step 9 preserves human decision authority; Step 11 finalizes and audits deterministically.

# 2. Goals and Business Outcomes Back to TOC

| ID | Objective | Target outcome |
| --- | --- | --- |
| BO-01 | Reduce manual investigation effort | Automate evidence preparation, policy retrieval and recommendation drafting. |
| BO-02 | Improve consistency | Apply the same controlled policy filters and deterministic rule set to comparable cases. |
| BO-03 | Increase explainability | Every recommendation references evidence, policy citations and rule outcomes. |
| BO-04 | Preserve human accountability | No material financial outcome is executed autonomously by an LLM. |
| BO-05 | Improve resilience | Checkpoint, retry, resume and manual-fallback paths are first-class workflow behavior. |
| BO-06 | Enable measurable AI quality | Classification, retrieval, grounding, safety and recommendation quality are evaluated continuously. |
| BO-07 | Provide auditability | Reconstruct each case from immutable business audit events plus versioned AI/configuration metadata. |
| BO-08 | Enable controlled scale | Stateless APIs/workers and separable AI, deterministic and tool services can scale independently. |

# 3. Scope Back to TOC

## 3.1 In Scope Back to TOC

Customer/analyst dispute intake and case management.

Three MVP categories: duplicate card transaction, failed UPI transfer, and ATM debit without cash.

Authoritative transaction-context acquisition through synthetic/mock banking service adapters.

Evidence upload, integrity metadata, chronology, completeness assessment and missing-evidence workflow.

Controlled policy retrieval using deterministic applicability filters plus hybrid/vector retrieval and citations.

Deterministic eligibility, timeline and mandatory-evidence rules.

Governed risk/confidence calculation and escalation gates.

Evidence-backed AI recommendation generation.

Mandatory human review for material outcomes with approve/modify/reject/rework.

Approved customer communication drafting and delivery-status tracking.

LangGraph state/checkpointing, retries, interrupts and resume.

Operational database, pgvector, Redis, object storage and immutable audit events.

Model gateway, prompt versioning, response validation and provider abstraction.

OpenTelemetry, LangSmith, LangWatch, metrics, dashboards, alerting and AI evaluation.

Cloudflare edge controls and containerized backend deployment.

GitHub Actions for CI, security, AI regression and controlled deployment.

## 3.2 Out of Scope Back to TOC

Autonomous posting of refunds, credits, chargebacks or account adjustments.

Final fraud determination, AML/KYC/sanctions decisioning, legal advice or regulatory adjudication.

Production customer data or direct production banking connectivity during the initial build.

Autonomous long-term conversational memory for financial decisions.

Uncontrolled agent-to-agent delegation or unrestricted tool use.

Active-active multi-region, large-scale microservice decomposition, fine-tuned foundation models and Kafka unless later justified.

# 4. Architecture Principles Back to TOC

| Principle | Rule |
| --- | --- |
| AP-01 Workflow authority | LangGraph owns state, routing, retry, checkpoint and HITL transitions. |
| AP-02 Fact authority | Banking APIs and deterministic services are authoritative for financial facts. |
| AP-03 Knowledge authority | Only approved/versioned policy content may ground policy answers. |
| AP-04 AI boundary | AI may classify, extract, summarize, reason and recommend; it does not execute material financial actions. |
| AP-05 Determinism | Policy applicability, eligibility, timelines and core decision rules execute outside the LLM. |
| AP-06 Human authority | Authorized reviewers decide material outcomes. |
| AP-07 Controlled agency | Every tool is node-scoped, allow-listed, schema-validated and audited. |
| AP-08 State separation | Business state, workflow checkpoints, AI context and immutable audit events are distinct. |
| AP-09 Fail safe | Low confidence, missing evidence, tool failure or policy ambiguity routes to governed fallback/HITL. |
| AP-10 Version everything | Model, prompt, embedding, retrieval configuration, rules and policy versions are traceable. |

# 5. Target Functional Architecture Back to TOC

Figure 1. DisputeIQ production-target architecture.

The workflow is implemented as 11 explicit orchestration stages rather than a collection of autonomous agents. Specialized capabilities are invoked behind stable service/tool interfaces. Transaction retrieval and evidence acquisition are not duplicated as separate orchestration agents: authoritative context is acquired through read-only providers, while evidence analysis is a bounded capability. Policy applicability and core rule execution are deterministic. Every material stage writes durable state and audit-relevant transitions.

# 6. End-to-End Workflow Back to TOC

| Stage | Mode | Primary behavior | Failure/Gate |
| --- | --- | --- | --- |
| 1 Intake & Normalize | Hybrid | Validate request, normalize content, create case. | Reject malformed input or route to manual intake. |
| 2 Classify & Route | AI-assisted | Classify supported dispute category using structured output. | Low confidence -> manual classification. |
| 3 Acquire Authoritative Context | Tool/Deterministic | Retrieve transaction, settlement, merchant and refund context. | Timeout/retry/circuit breaker/manual path. |
| 4 Evidence Completeness | Hybrid | Compare required vs available evidence and identify conflicts. | Missing mandatory evidence -> interrupt/request/resume. |
| 5 Resolve Applicable Policy | Controlled retrieval | Apply deterministic metadata filters, retrieve/rerank approved policy and cite. | Low confidence/ambiguity -> policy review. |
| 6 Execute Decision Rules | Deterministic | Run eligibility, timeline and evidence rules. | Rule failure/escalation -> manual review. |
| 7 Risk & Confidence | Deterministic/Hybrid | Calculate governed confidence from measurable signals. | Below threshold -> supervisor review. |
| 8 Generate Recommendation | AI-assisted | Produce structured evidence/rule/policy-grounded recommendation. | Schema/grounding failure -> retry or rework. |
| 9 Human Decision | HITL | Approve, modify, reject or request rework with rationale. | Segregation/threshold controls enforced. |
| 10 Approved Communication | AI-assisted | Draft customer-safe communication from approved outcome. | Requires approval/template controls. |
| 11 Finalize & Audit | Deterministic | Persist outcome, delivery status, closure and immutable events. | Do not close if mandatory controls incomplete. |

## 6.1 Sequence Diagram Alignment Back to TOC

The normative runtime sequence is: channel request -> edge/security -> FastAPI application -> case service -> LangGraph -> bounded capability/tool/deterministic service -> checkpoint/audit -> HITL when required -> approved communication -> deterministic finalization.

Classification: AI-assisted structured classification is evaluated by a configured confidence gate. Low confidence interrupts to manual classification.

Authoritative context: LangGraph invokes read-only customer/account/transaction/settlement/merchant/refund providers. Provider responses, not LLM memory, are authoritative facts.

Evidence: AI may extract and summarize evidence, but the Evidence Completeness Service deterministically evaluates required, available, missing, stale and conflicting evidence.

Policy: deterministic Policy Eligibility first narrows the corpus; controlled retrieval then performs metadata filtering, hybrid/vector search, reranking, citations and confidence evaluation.

Rules: eligibility, timelines, mandatory evidence and core decision rules execute in the deterministic Rules Engine and return versioned rule outcomes.

Recommendation and communication: AI outputs are structured, grounded, schema-validated and non-executing. Material decisions remain with authorized human reviewers.

Interrupt/resume: every HITL path persists a durable checkpoint and resumes without repeating completed external side effects.

## 6.2 Overall Data Flow Alignment Back to TOC

Entry data originates from customer web/mobile, analyst/reviewer, partner API and supported email/SMS response paths and traverses Cloudflare edge controls before application processing.

Business state is stored in PostgreSQL Operational DB; LangGraph state is stored separately in PostgreSQL Checkpoint Store; Redis is transient only; policy embeddings are held in pgvector; evidence/documents are stored in object storage; material audit events are append-only.

All model calls traverse the Model Gateway, which applies routing/fallback, timeouts, token limits, prompt resolution, guardrails, response validation, data policy and telemetry.

AI configuration is governed through a versioned registry for models, prompts, RAG configuration and thresholds, plus feature flags/kill switch and data/model usage policy.

OpenTelemetry provides end-to-end technical traces; LangSmith supports development/evaluation; LangWatch supports production AI-quality monitoring. Business audit remains independent from observability logs.

Engineering flow is OpenSpec -> GitHub repository -> GitHub Actions -> tests/security scans -> AI evaluation -> quality gates -> staging -> approval -> production-style pilot.

# 7. Functional Requirements Back to TOC

## 7.1 Case Intake and Management Back to TOC

### FR-CAS-001 - Create Dispute Case

The system shall create a globally unique case with customer reference, transaction reference, channel, timestamps, dispute description and status.

Priority: Must

Acceptance criteria:

Duplicate submissions with the same idempotency key do not create a second case.

Case creation emits CASE_CREATED audit event.

### FR-CAS-002 - Mandatory Intake Validation

The system shall reject or hold submissions missing configured mandatory fields before AI processing.

Priority: Must

Acceptance criteria:

Validation errors are field-specific.

No graph execution begins until minimum intake contract is valid.

### FR-CAS-003 - Case Lifecycle

The system shall support configurable states including Draft, Submitted, Investigating, Awaiting Evidence, Awaiting Policy Review, Awaiting Human Review, Rework, Approved, Rejected, Manual Processing and Closed.

Priority: Must

### FR-CAS-004 - Idempotency

Mutating APIs shall accept an idempotency key and return the original result for a safe replay.

Priority: Must

### FR-CAS-005 - Case Timeline

The analyst shall view a chronological timeline of case, workflow, evidence, review, communication and audit-relevant events.

Priority: Must

## 7.2 Classification and Routing Back to TOC

### FR-CLS-001 - Supported Category Classification

The classification capability shall classify only the three configured MVP dispute types and return structured category, confidence and supporting extracted attributes.

Priority: Must

### FR-CLS-002 - Confidence Gate

Classification below a configurable threshold shall not continue automatically and shall route to manual classification.

Priority: Must

Acceptance criteria:

Threshold is configuration, not hard-coded prompt text.

Manual correction is recorded for evaluation.

### FR-CLS-003 - Unsupported Category

Unsupported disputes shall be routed to manual processing without hallucinating a supported category.

Priority: Must

### FR-CLS-004 - Structured Output

Classification output shall conform to a versioned Pydantic/JSON schema; malformed output is rejected and retried within policy.

Priority: Must

## 7.3 Authoritative Context Acquisition Back to TOC

### FR-CTX-001 - Transaction Context

The workflow shall retrieve transaction facts from an allow-listed TransactionProvider rather than from LLM memory.

Priority: Must

### FR-CTX-002 - Related Context

The workflow shall retrieve applicable settlement, merchant and refund context through read-only adapters when required by the dispute type.

Priority: Must

### FR-CTX-003 - Source Lineage

Every retrieved fact shall preserve provider/source, request correlation, retrieval time and response version/hash where feasible.

Priority: Must

### FR-CTX-004 - Tool Reliability

Tool calls shall use bounded timeouts, retry with backoff, circuit breaking and failure classification.

Priority: Must

### FR-CTX-005 - Tool Authorization

Each LangGraph node shall have an explicit tool allow-list; unauthorized tool invocation shall fail closed and be audited.

Priority: Must

## 7.4 Evidence Management Back to TOC

### FR-EVD-001 - Evidence Upload

The platform shall accept configured file types and record checksum, size, type, uploader and timestamp.

Priority: Must

### FR-EVD-002 - Evidence Requirements

Required evidence shall be configuration-driven by dispute type, channel and policy/rule context.

Priority: Must

### FR-EVD-003 - Completeness Assessment

The Evidence capability shall return required, available, missing, stale and conflicting evidence plus a completeness result.

Priority: Must

### FR-EVD-004 - Missing Evidence Interrupt

If mandatory evidence is missing, LangGraph shall checkpoint and interrupt the workflow, create an evidence request, and resume from the checkpoint after submission.

Priority: Must

### FR-EVD-005 - Evidence Conflict

Conflicting authoritative evidence shall not be silently reconciled by an LLM; the conflict shall be surfaced to a deterministic rule or human reviewer.

Priority: Must

### FR-EVD-006 - Document Safety

Uploaded content shall be treated as untrusted data and shall not be allowed to modify system instructions or tool permissions.

Priority: Must

## 7.5 Policy Knowledge and Controlled Retrieval Back to TOC

### FR-POL-001 - Approved Corpus

Only approved, versioned and active policy documents shall be eligible for production retrieval.

Priority: Must

### FR-POL-002 - Policy Metadata

Policy chunks shall retain document ID, version, section, status, effective dates, product, channel and jurisdiction metadata.

Priority: Must

### FR-POL-003 - Deterministic Applicability

The Policy Eligibility service shall deterministically filter candidate policies by effective date and configured applicability metadata before semantic retrieval.

Priority: Must

### FR-POL-004 - Hybrid Retrieval

The retrieval service shall support metadata filtering plus lexical/vector retrieval and optional reranking.

Priority: Must

### FR-POL-005 - Citations

Every policy-grounded recommendation claim shall include traceable document/version/section citations.

Priority: Must

### FR-POL-006 - Confidence Gate

Low-confidence or ambiguous policy retrieval shall abstain from autonomous continuation and create a policy-review HITL task.

Priority: Must

### FR-POL-007 - Historical Case Isolation

Historical cases may be used for retrieval/evaluation only when explicitly permitted and shall not override approved policy.

Priority: Must

### FR-POL-008 - Reindex Governance

Embedding-model, chunking or retrieval changes shall trigger versioned reindexing and regression evaluation before promotion.

Priority: Must

## 7.6 Deterministic Rules and Validation Back to TOC

### FR-RUL-001 - Rules Outside LLM

Eligibility, timeline, mandatory-evidence and core decision rules shall execute in a deterministic rules service, never solely in LLM reasoning.

Priority: Must

### FR-RUL-002 - Versioned Rules

Each rule result shall include rule ID, version, result, reason and policy/configuration reference.

Priority: Must

### FR-RUL-003 - Rules/Reasoning Separation

The UI and audit model shall distinguish deterministic rule results from AI-generated rationale.

Priority: Must

### FR-RUL-004 - Rules Configuration

Rule thresholds and parameters shall be externalized and environment/version controlled.

Priority: Must

### FR-RUL-005 - Rules Regression

Rule changes shall execute automated regression tests for all affected dispute scenarios before deployment.

Priority: Must

## 7.7 Risk and Confidence Back to TOC

### FR-CNF-001 - Governed Confidence

Case confidence shall be derived from measurable signals such as classification confidence, retrieval confidence, evidence completeness, rule outcomes, conflicts and tool failures.

Priority: Must

### FR-CNF-002 - No Free-Form LLM Score

An LLM-generated numeric confidence value shall not be the authoritative confidence score.

Priority: Must

### FR-CNF-003 - Escalation Threshold

Cases below configured confidence/risk thresholds shall route to supervisor/manual review.

Priority: Must

### FR-CNF-004 - Explainability

The reviewer shall see the factors contributing to the confidence/escalation outcome.

Priority: Must

## 7.8 Recommendation Back to TOC

### FR-REC-001 - Grounded Recommendation

The Recommendation capability shall consume authoritative facts, evidence assessment, cited policy context and deterministic rule results.

Priority: Must

### FR-REC-002 - Structured Recommendation

Recommendation output shall include proposed outcome, rationale, evidence references, policy citations, rule references, limitations and confidence context.

Priority: Must

### FR-REC-003 - No Execution

The Recommendation capability shall have no tool capable of posting a refund, credit, chargeback or other material financial action.

Priority: Must

### FR-REC-004 - Grounding Validation

Recommendations containing unsupported policy claims or missing required citations shall fail validation and be retried/reworked.

Priority: Must

### FR-REC-005 - Prompt Versioning

Recommendation prompts shall be versioned and traceable to every generated recommendation.

Priority: Must

## 7.9 Human-in-the-Loop Back to TOC

### FR-HITL-001 - Mandatory Review

Every material financial recommendation shall create a human review task before final outcome.

Priority: Must

### FR-HITL-002 - Decision Package

The reviewer shall receive case facts, evidence, conflicts, policy citations, deterministic rule results, confidence factors and AI recommendation.

Priority: Must

### FR-HITL-003 - Decision Actions

Authorized reviewers shall be able to Approve, Modify, Reject or Request Rework.

Priority: Must

### FR-HITL-004 - Rationale

Modify, Reject and Rework actions shall require reviewer rationale; approval rationale may be configured by threshold.

Priority: Must

### FR-HITL-005 - Segregation of Duties

Role/threshold rules shall prevent unauthorized self-approval or decisions above delegated limits.

Priority: Must

### FR-HITL-006 - Checkpoint Resume

The workflow shall resume from the correct durable checkpoint after a human decision without re-executing completed side effects.

Priority: Must

### FR-HITL-007 - Reviewer Audit

Reviewer identity, role, decision, rationale, timestamp and before/after recommendation shall be auditable.

Priority: Must

## 7.10 Communication and Closure Back to TOC

### FR-COM-001 - Approved Outcome Only

Customer communication shall be generated only from the approved human outcome.

Priority: Must

### FR-COM-002 - Safe Content

Communication shall exclude internal risk scores, prompts, chain-of-thought, secrets and internal-only policy notes.

Priority: Must

### FR-COM-003 - Template Controls

Where required, deterministic templates shall constrain regulatory or mandatory wording; AI may fill approved variable content.

Priority: Must

### FR-COM-004 - Delivery Tracking

Notification delivery status and failures shall be persisted and retried according to policy.

Priority: Must

### FR-COM-005 - Closure Gate

A case shall not close until required review, communication, audit and mandatory control activities are complete.

Priority: Must

## 7.11 Audit, Governance and Explainability Back to TOC

### FR-AUD-001 - Immutable Business Events

Material lifecycle actions shall produce append-only business audit events independent of application logs.

Priority: Must

### FR-AUD-002 - Audit Event Contract

Audit events shall contain event ID, case ID, workflow ID, actor, timestamp, event type, source, correlation ID and relevant version metadata.

Priority: Must

### FR-AUD-003 - AI Traceability

Model, prompt, retrieval, embedding, rule and policy versions used in a recommendation shall be reconstructable.

Priority: Must

### FR-AUD-004 - Decision Reconstruction

Authorized audit users shall reconstruct the evidence, policy, rules, recommendation and human decision that led to closure.

Priority: Must

### FR-AUD-005 - Retention

Audit retention and access shall be policy-driven and separate from ordinary log retention.

Priority: Must

## 7.12 Model Gateway and AI Platform Back to TOC

### FR-AIP-001 - Central Model Gateway

All production LLM calls shall route through a model gateway providing routing, timeout, retry, fallback, token limits, data policy checks and response validation.

Priority: Must

### FR-AIP-002 - Provider Abstraction

AI capabilities shall depend on provider-neutral interfaces to allow approved model substitution.

Priority: Must

### FR-AIP-003 - Prompt Manager

System prompts/templates shall be centrally versioned, reviewed and environment controlled.

Priority: Must

### FR-AIP-004 - Response Validation

Every structured LLM response shall be schema validated before it mutates workflow state.

Priority: Must

### FR-AIP-005 - Token and Cost Controls

Per-capability token budgets, timeout and model-routing policies shall be configurable and observable.

Priority: Must

### FR-AIP-006 - Kill Switch

Operators shall be able to disable AI-assisted processing and route new/in-flight cases to safe manual handling.

Priority: Must

## 7.13 Workflow Resilience Back to TOC

### FR-WFL-001 - Durable Checkpointing

Material workflow checkpoints shall be durably persisted; Redis shall not be the sole durable authority for case workflow state.

Priority: Must

### FR-WFL-002 - State Separation

Operational business state, graph checkpoint state, transient AI context and immutable audit events shall use separate logical contracts/stores.

Priority: Must

### FR-WFL-003 - Retry Policy

Retries shall be bounded, error-class aware and idempotent.

Priority: Must

### FR-WFL-004 - Manual Degradation

LLM, RAG or non-critical tool outages shall route cases to controlled manual processing rather than silently fail.

Priority: Must

### FR-WFL-005 - Resume Safety

Restarting a workflow shall not duplicate completed external side effects.

Priority: Must

### FR-WFL-006 - Dead-Letter Handling

Asynchronous work that exhausts retries shall enter an inspectable failure/dead-letter path.

Priority: Must

## 7.14 Security and Privacy Back to TOC

### FR-SEC-001 - Identity

Human and service access shall use approved OIDC/OAuth mechanisms.

Priority: Must

### FR-SEC-002 - Authorization

RBAC shall protect case, evidence, review, administration and knowledge-management functions.

Priority: Must

### FR-SEC-003 - Encryption

TLS shall protect data in transit and managed encryption shall protect data at rest.

Priority: Must

### FR-SEC-004 - Secrets

Secrets shall not be stored in source code, prompts, logs or committed configuration.

Priority: Must

### FR-SEC-005 - PII Minimization

Only task-required customer data shall be sent to AI providers, with masking/tokenization where feasible.

Priority: Must

### FR-SEC-006 - Prompt Injection Defense

Retrieved/uploaded content shall be isolated as untrusted context; tool permissions and system instructions cannot be overridden by document text.

Priority: Must

### FR-SEC-007 - Environment Isolation

Development, test and pilot/production-style environments shall use isolated credentials, data and configuration.

Priority: Must

### FR-SEC-008 - Security Events

Authentication failures, authorization denials, tool-policy violations and suspicious AI-input events shall be security observable.

Priority: Must

## 7.15 Observability and AI Evaluation Back to TOC

### FR-OBS-001 - Distributed Tracing

OpenTelemetry shall correlate edge/API, LangGraph node, tool, retrieval and model spans using case/workflow correlation identifiers.

Priority: Must

### FR-OBS-002 - Metrics

The platform shall expose latency, error, retry, queue, tool, retrieval, model-token and workflow outcome metrics.

Priority: Must

### FR-OBS-003 - LangSmith

Development/evaluation shall support trace inspection, datasets, experiments and prompt/model/retrieval comparisons.

Priority: Must

### FR-OBS-004 - LangWatch

Operational AI quality monitoring shall capture quality, hallucination/grounding signals, feedback, latency and token/cost indicators.

Priority: Must

### FR-OBS-005 - Evaluation Suites

Automated suites shall cover classification, extraction, retrieval, citation, grounding, recommendation, safety, HITL routing and end-to-end scenarios.

Priority: Must

### FR-OBS-006 - Release Gates

Model, prompt, embedding, retrieval or rule changes shall pass configured regression/security thresholds before promotion.

Priority: Must

### FR-OBS-007 - Feedback Loop

Reviewer corrections and outcomes shall be captured as evaluation data without automatically retraining or changing production behavior.

Priority: Must

## 7.16 API and Integration Requirements Back to TOC

| Endpoint / Interface | Purpose |
| --- | --- |
| POST /api/v1/disputes | Create a case. |
| GET /api/v1/disputes/{id} | Retrieve case summary/status. |
| POST /api/v1/disputes/{id}/evidence | Upload/register evidence. |
| POST /api/v1/disputes/{id}/submit | Start/resume investigation. |
| GET /api/v1/disputes/{id}/timeline | Retrieve case timeline. |
| GET /api/v1/tasks | Retrieve reviewer tasks. |
| POST /api/v1/tasks/{id}/decision | Submit approve/modify/reject/rework. |
| POST /api/v1/knowledge/documents | Ingest/version approved policy document. |
| POST /api/v1/evaluations/runs | Run controlled evaluation suite. |

REST contracts shall be OpenAPI documented.

Mutating endpoints shall support idempotency where applicable.

Every request shall carry/generate a correlation ID.

External adapter interfaces shall be versioned and schema validated.

Prototype banking adapters shall be synthetic/read-only.

## 7.17 Architecture and Flow-Control Requirements Back to TOC

### FR-ARC-001 - Orchestrator Boundary

LangGraph shall orchestrate workflow state, routing, gates, checkpoints, retries and interrupts; it shall not become the authoritative source of banking facts, policy decisions or business-rule outcomes.

Priority: Must

### FR-ARC-002 - No Duplicate Retrieval Agents

Authoritative transaction/context acquisition shall be performed through provider/tool interfaces invoked by the relevant graph node. The platform shall not create redundant autonomous agents whose sole purpose duplicates provider retrieval.

Priority: Must

### FR-ARC-003 - Hybrid Evidence Boundary

Evidence analysis may use AI for extraction, summarization and conflict detection, while evidence completeness and mandatory-evidence status shall be computed by deterministic controlled services.

Priority: Must

### FR-ARC-004 - Deterministic Policy Eligibility

Before semantic retrieval, policy candidates shall be deterministically filtered by effective date, status, product, channel, jurisdiction and configured applicability metadata.

Priority: Must

### FR-ARC-005 - Deterministic Rules Authority

Core eligibility, timeline, mandatory-evidence and configured dispute-decision rules shall be executed by the Rules Engine; AI may explain rule results but shall not override them.

Priority: Must

### FR-ARC-006 - Governed Confidence Gate

Case confidence and escalation shall be derived from measurable configured signals and thresholds. A low-confidence outcome shall interrupt to the appropriate human review path.

Priority: Must

### FR-ARC-007 - Model Gateway Enforcement

Classification, evidence analysis, recommendation and communication capabilities shall access approved models only through the Model Gateway; direct provider SDK calls from business capabilities are prohibited.

Priority: Must

### FR-ARC-008 - Human Decision Authority

The recommendation stage shall not finalize a material financial outcome. An authorized human decision shall be captured before approved communication and closure.

Priority: Must

### FR-ARC-009 - Communication Boundary

Customer communication shall be generated from the approved decision package only and shall not alter the approved business outcome.

Priority: Must

### FR-ARC-010 - Deterministic Finalization

Finalization shall verify required controls, persist final state, delivery status and immutable audit events without LLM decision authority.

Priority: Must

### FR-ARC-011 - State Authority Separation

Business state, graph checkpoints, policy knowledge, transient coordination, evidence files and immutable audit events shall have explicit separate contracts and ownership.

Priority: Must

### FR-ARC-012 - End-to-End Correlation

A case ID, workflow ID and correlation ID shall propagate across API, LangGraph nodes, providers, RAG, rules, model gateway, HITL, notification and audit/telemetry records.

Priority: Must

# 8. Data Requirements Back to TOC

| Store | Authoritative purpose | Examples |
| --- | --- | --- |
| PostgreSQL Operational DB | Business system of record | Case, evidence metadata, review task, decision, communication status. |
| PostgreSQL Checkpoint Store | Durable workflow checkpoint state | Current node, interrupts, node outputs, retry state. |
| pgvector | Policy embeddings/retrieval | Versioned policy chunks and embeddings. |
| Redis | Transient performance/coordination | Cache, queue, lock, rate support; not sole durable case authority. |
| Object Storage/R2 | Evidence/files | Uploads, generated artifacts, policy source files. |
| Append-only Audit Store | Immutable business events | Case and decision audit events. |

Data contracts shall use explicit schemas and avoid placing unrestricted free-form LLM context into the operational system of record.

# 9. Non-Functional Requirements Back to TOC

| Category | Requirement / Pilot target |
| --- | --- |
| Availability | Graceful manual fallback when AI/RAG is unavailable; pilot target >=99.5% for core API during evaluation window. |
| Performance | Interactive API p95 target <=2s excluding long-running investigation; graph node/model SLOs measured separately. |
| RAG quality | Precision@5 target >=90%; citation correctness target >=95% on curated evaluation set. |
| Grounding | Unsupported policy-claim rate target <3% on approved evaluation corpus. |
| Classification | Target >=95% accuracy on supported dispute evaluation set before pilot. |
| Security | No critical/high unmitigated security findings at release gate. |
| Audit | 100% of material workflow transitions and human decisions produce required audit events. |
| Recovery | Checkpoint/resume tested for process restart, HITL pause and retriable tool failure. |
| Scalability | Stateless API/workers horizontally scalable; expensive AI/retrieval services independently scalable. |
| Cost | Token usage, model route and per-case AI cost observable; budgets configurable. |

# 10. Roles and Permissions Back to TOC

| Role | Primary permissions |
| --- | --- |
| Customer | Create/view own dispute, upload evidence, view approved status/communication. |
| Operations Analyst | Investigate assigned cases, view evidence/policy/rules, submit decisions within authority. |
| Investigator/Specialist | Handle escalated or complex cases and evidence/policy conflicts. |
| Compliance/QA | Read cases/audit/evaluations, review quality and policy adherence. |
| System Admin | Manage configuration/operations without unrestricted business-decision authority. |
| Knowledge Manager | Publish/version/retire approved policy content. |
| Service Identity | Least-privilege machine access to explicitly allowed APIs/tools. |

# 11. Failure and Exception Handling Back to TOC

| Condition | Required behavior |
| --- | --- |
| Classification low confidence | Manual classification HITL. |
| Missing evidence | Checkpoint, request evidence, resume. |
| Conflicting authoritative facts | Escalate; do not let LLM silently choose. |
| Policy ambiguity/low confidence | Policy review HITL. |
| Rules fail/ineligible | Record deterministic outcome and route per configured workflow. |
| Risk/confidence below threshold | Supervisor/manual review. |
| Malformed LLM output | Schema reject; bounded retry; then rework/manual. |
| LLM outage | Fallback model if approved; otherwise manual degradation. |
| Banking tool timeout | Retry/backoff/circuit breaker; pending/manual path. |
| Notification failure | Persist outcome; retry delivery; do not lose audit trail. |
| Checkpoint restart | Resume without duplicate side effects. |
| AI kill switch | Stop new AI execution and route safely to manual processing. |

# 12. OpenSpec Capability Model Back to TOC

| Capability spec | Key FR coverage |
| --- | --- |
| case-intake-and-management | FR-CAS-* |
| classification-and-routing | FR-CLS-* |
| authoritative-context | FR-CTX-* |
| evidence-management | FR-EVD-* |
| policy-rag | FR-POL-* |
| deterministic-rules | FR-RUL-* |
| risk-confidence | FR-CNF-* |
| recommendation | FR-REC-* |
| human-in-the-loop | FR-HITL-* |
| communication-and-closure | FR-COM-* |
| audit-governance | FR-AUD-* |
| ai-platform-model-gateway | FR-AIP-* |
| workflow-resilience | FR-WFL-* |
| security-privacy | FR-SEC-* |
| observability-evaluation | FR-OBS-* |
| api-integrations | FR/API integration requirements |

OpenSpec decomposition rule: capability specs define stable behavior; each implementation increment shall be a small change proposal that updates only affected capabilities. Architecture-flow requirements FR-ARC-* are cross-cutting constraints and shall be referenced by every change that modifies orchestration, tool boundaries, deterministic services, model access, HITL, state or audit.

Approved implementation taxonomy: the canonical delivery sequence is 001-platform-foundation through 011-deployment-hardening. These phase numbers describe implementation increments; the separate 11-stage LangGraph sequence describes runtime orchestration and shall not be conflated with delivery phases.

# 13. Recommended OpenSpec Change Plan Back to TOC

| OpenSpec Change | Indicative Window | Deliverable / Primary Scope | Exit Gate |
| --- | --- | --- | --- |
| 001-platform-foundation | Week 1 | Repository/runtime foundation: FastAPI and React shells, configuration, Docker Compose, PostgreSQL, Redis, pgvector bootstrap, Alembic, health endpoints, baseline logging/correlation, CI/security baseline. | Platform starts consistently; databases/cache are reachable; migrations and baseline CI pass; no LangGraph or LLM dependency. |
| 002-case-api-persistence | Weeks 1-2 | Case domain, Case API, lifecycle, Pydantic contracts, idempotency, optimistic locking, evidence metadata, timeline, persistence, audit baseline, synthetic provider contracts/test doubles. | Synthetic duplicate-card dispute can be created, validated, persisted, safely replayed, retrieved and audited without LangGraph or LLM. |
| 003-controlled-policy-ingestion | Weeks 2-3 | Approved policy source validation, version/effective-date metadata, deterministic chunking, embedding generation, pgvector indexing, ingestion manifest and lineage. | Approved duplicate-card policy can be ingested, versioned, chunked, embedded, indexed and traced back to source deterministically. |
| 004-hybrid-policy-retrieval | Weeks 3-4 | Deterministic policy applicability filters, metadata filtering, lexical + vector retrieval, fusion/reranking, confidence, citations and RAG regression evaluation. | Duplicate-card cases retrieve only applicable effective approved policy with correct citations and required retrieval-quality thresholds. |
| 005-langgraph-state-workflow | Weeks 4-5 | Canonical typed LangGraph state, 11 runtime nodes, conditional edges, PostgreSQL checkpoints, retries/error taxonomy, interrupt/resume framework, correlation and replay/idempotency behavior; runtime authoritative-context acquisition. | Duplicate-card path traverses the 11-stage workflow with durable checkpoints, restart/resume and controlled gates. |
| 006-model-gateway-classification | Weeks 5-6 | Provider-neutral Model Gateway, model aliases/routing/fallback, prompt registry/versioning, token/time limits, PII/data-policy hooks, telemetry, structured-output validation; classification capability and reusable AI contracts. | Classification is schema-valid and traceable; low confidence routes deterministically to manual classification; model-provider failure follows governed fallback. |
| 007-deterministic-rules-confidence | Weeks 6-7 | Evidence completeness, deterministic policy eligibility, versioned Rules Engine/registry, timeline/eligibility/mandatory-evidence rules, reason codes, governed case-confidence aggregation and escalation. | Duplicate-card investigation produces repeatable versioned deterministic outputs and governed confidence from pinned facts, evidence, policy and rule versions. |
| 008-hitl-review | Weeks 7-8 | Human Task Service and lifecycle, manual classification/evidence/policy/rule/supervisor/final-decision tasks, RBAC/segregation, stale-task protection, approve/modify/reject/rework, checkpoint resume; grounded recommendation and approved communication draft. | Duplicate-card case reaches grounded recommendation and authorized human decision, supports rework, and resumes safely without duplicate side effects. |
| 009-security-audit-observability | Weeks 8-9 | OIDC/RBAC, secrets/PII controls, prompt-injection and tool-policy defenses, immutable audit reconstruction, secure/audited communication delivery, OpenTelemetry, LangSmith/LangWatch, dashboards, alerts and AI/security regression gates. | Material outcome cannot bypass authorization/HITL; a closed case is reconstructable end-to-end; security, audit and observability gates pass. |
| 010-business-expansion | Weeks 9-10 | Add Failed UPI and ATM-debit-without-cash through configuration-driven taxonomy, evidence profiles, provider mappings, policies, deterministic rules, confidence calibration and E2E datasets. | All three MVP dispute types pass common workflow, policy, deterministic, HITL, security and E2E quality gates without duplicating platform architecture. |
| 011-deployment-hardening | Weeks 10-12 | Cloudflare edge, production-style containers/configuration, CI/CD promotion, smoke/resilience/performance tests, backup/restore, outage/restart tests, rollback, runbooks, operational and pilot readiness. | Production-style pilot environment passes release-readiness review and demonstrates intake through final audit with known residual risks documented. |

## 13.1 OpenSpec Implementation Blueprint Back to TOC

Phase 001 - Platform Foundation: establish repository/runtime foundation, FastAPI and React shells, configuration, Docker Compose, PostgreSQL, Redis, pgvector bootstrap, Alembic, health/readiness endpoints, baseline logging/correlation and CI/security baseline. No LangGraph or LLM dependency is required.

Phase 002 - Case API & Persistence: implement case lifecycle, Pydantic API contracts, idempotency, optimistic locking, evidence metadata/timeline, operational persistence, audit baseline and synthetic authoritative-provider contracts/test doubles.

Phase 003 - Controlled Policy Ingestion: implement approved/versioned policy ingestion, source validation, effective-date and applicability metadata, deterministic chunking, embedding generation, pgvector indexing and ingestion lineage.

Phase 004 - Hybrid Policy Retrieval: implement deterministic policy eligibility, metadata filtering, lexical/vector retrieval, fusion/reranking, confidence, citations and RAG evaluation with stale/superseded-policy exclusion.

Phase 005 - LangGraph State & Workflow: implement canonical typed state and the 11-stage runtime graph with conditional gates, PostgreSQL checkpoints, retry/error taxonomy, interrupt/resume, correlation IDs, replay safety and runtime authoritative-context acquisition.

Phase 006 - Model Gateway & Classification: implement provider-neutral Model Gateway, model routing/fallback, prompt registry/versioning, token/time budgets, data-policy hooks, structured-output validation and governed classification with manual low-confidence routing.

Phase 007 - Deterministic Rules & Confidence: implement evidence completeness, deterministic eligibility/timeline/mandatory-evidence rules, versioned rule registry/execution records, governed confidence calculation and escalation.

Phase 008 - HITL Review: implement durable human-task lifecycle, segregation of duties, approve/modify/reject/rework, stale-task protection and checkpoint resume; complete grounded recommendation generation and approved communication drafting.

Phase 009 - Security, Audit & Observability: complete OIDC/RBAC, PII/secrets/prompt-injection/tool-policy controls, immutable audit reconstruction, secure communication delivery, OpenTelemetry, LangSmith/LangWatch, dashboards, alerts and release-quality gates.

Phase 010 - Business Expansion: extend the stable duplicate-card vertical slice to Failed UPI and ATM debit-without-cash through configuration-driven evidence, policies, rules, provider mappings and regression datasets rather than duplicate workflows.

Phase 011 - Deployment Hardening: deploy production-style edge/container topology and execute smoke, security, resilience, performance, backup/restore, rollback and runbook validation; complete pilot-readiness review.

Delivery rule: phase numbers represent dependency-ordered OpenSpec increments, not LangGraph runtime node numbers and not fixed one-week sprints. Phases may overlap within the approved 8-12 week horizon only when dependencies and exit gates remain satisfied.

# 14. GitHub Actions Quality Gates Back to TOC

| Workflow | Trigger | Minimum checks |
| --- | --- | --- |
| pr-validation.yml | Pull request | Formatting, lint, type check, unit tests, OpenAPI/schema validation. |
| backend-ci.yml | PR/push | pytest, coverage, migrations, integration tests. |
| frontend-ci.yml | PR/push | eslint, typecheck, unit tests, build. |
| graph-tests.yml | PR/push | Routing, gates, checkpoint/resume, idempotency tests. |
| rag-evaluation.yml | PR/manual/nightly | Retrieval/citation regression; expensive model eval selectively. |
| ai-evaluation.yml | Manual/release | Classification, grounding, recommendation, safety, prompt/model regression. |
| security-scan.yml | PR/nightly/release | Secret scan, dependency/SAST/container scan, security tests. |
| deploy.yml | Protected branch/release | Build image, scan, deploy integration, smoke test, manual approval, pilot deploy. |

Branch protection should require relevant CI, security and regression checks. Expensive AI evaluations should not run blindly on every commit; use lightweight PR tests plus full release/manual/nightly evaluation.

# 15. Test and Evaluation Strategy Back to TOC

| Layer | Examples |
| --- | --- |
| Unit | Rules, confidence calculation, Pydantic contracts, metadata filters, tool adapters. |
| Contract | OpenAPI, banking provider schemas, model gateway schemas, audit-event schemas. |
| Graph | Routing, conditional gates, interrupt/resume, retries, idempotency. |
| RAG | Precision@k, MRR, citation correctness, effective-date filtering, stale-policy exclusion. |
| AI | Classification accuracy, structured-output validity, grounded recommendation, communication safety. |
| Security | Prompt injection, unauthorized tool request, PII leakage, role violations, secret handling. |
| E2E | Happy paths and exception paths for all three dispute types. |
| Resilience | LLM outage, RAG outage, tool timeout, DB restart, notification failure, graph restart. |
| Human factors | Reviewer correction, rework, modify/reject, segregation-of-duties scenarios. |

Recommended initial evaluation corpus: at least 30 happy paths, 15 missing-evidence cases, 10 low-confidence cases, 10 tool failures, 10 malformed inputs, 10 prompt-injection cases and 10 policy-version/effective-date cases. Expand during pilot.

# 16. Deployment Architecture Requirements Back to TOC

Cloudflare provides DNS, WAF, rate limiting/DDoS protection, Zero Trust access and optional Pages/R2/Workers edge functions.

Python/FastAPI/LangGraph executes in a container-capable origin/backend environment rather than being forced into an incompatible edge runtime.

Backend services use private/secured connectivity to managed PostgreSQL/pgvector, Redis and object storage where available.

Environment-specific secrets and configuration are injected at runtime.

Deployments are immutable/versioned and support rollback.

Pilot deployment requires smoke tests, health checks, observability, alerting and manual promotion approval.

# 17. Production Readiness Gates Back to TOC

| Gate | Required evidence |
| --- | --- |
| Architecture | Approved architecture principles, data flows, trust boundaries and ADRs. |
| Functional | All Must requirements and three MVP dispute types pass acceptance tests. |
| AI quality | Classification/RAG/grounding/recommendation thresholds met on approved evaluation sets. |
| Security | Threat model, injection tests, access-control tests and scans completed; no unacceptable findings. |
| Governance | Human approval, audit reconstruction, version traceability and kill switch demonstrated. |
| Resilience | Checkpoint/resume, outage/manual fallback and idempotency scenarios pass. |
| Operations | Dashboards, alerts, runbooks, rollback, backup/restore and support ownership documented. |
| Compliance/Model risk | Required organizational reviews completed before any real customer/production use. |

# 18. Architecture Decision Records to Maintain Back to TOC

| ADR | Decision |
| --- | --- |
| ADR-001 | LangGraph as workflow/state orchestration engine. |
| ADR-002 | Bounded AI capabilities; no uncontrolled agent-to-agent orchestration. |
| ADR-003 | Deterministic policy applicability and decision rules outside LLM. |
| ADR-004 | PostgreSQL as business system of record and durable graph checkpoint store. |
| ADR-005 | pgvector for initial policy retrieval; abstract retrieval interface for future alternatives. |
| ADR-006 | Redis for cache/queue/coordination, not sole durable case authority. |
| ADR-007 | Mandatory HITL for material financial outcomes. |
| ADR-008 | Central model gateway and provider abstraction. |
| ADR-009 | Hybrid Cloudflare edge + containerized Python backend. |
| ADR-010 | Modular monolith first; microservices only when scaling/ownership evidence justifies decomposition. |
| ADR-011 | Append-only business audit events separate from technical logs. |
| ADR-012 | No long-term autonomous conversational memory in decision path. |

# 19. OpenSpec Working Method Back to TOC

For each change, use the same controlled sequence:

Explore: inspect current code, active specs, ADRs and affected capabilities.

Proposal: state problem, scope, non-goals, impacted specs and risks.

Specification: add/modify normative requirements and Given/When/Then scenarios.

Design: document component boundaries, state/data contracts, tool/model interfaces, security and failure paths.

Tasks: create small implementation tasks mapped to requirement IDs.

Plan review: have Codex produce an implementation plan; review before code changes.

Implement: make only the approved change and preserve traceability to FR IDs/OpenSpec scenarios.

Validate: run unit/integration/graph/RAG/AI/security tests as applicable.

PR/CI: GitHub Actions enforces quality gates.

Archive: merge accepted delta into long-lived capability specs and archive the change.

Do not create one giant OpenSpec change for the whole platform. The 8 weeks change plan above should remain independently reviewable and testable.

# 20. Definition of Done Back to TOC

Requirement is represented in the relevant OpenSpec capability/delta and has at least one verifiable acceptance scenario.

Implementation is traceable to requirement/task IDs.

Structured contracts and error paths are implemented.

Unit/integration tests pass and coverage is appropriate to risk.

Graph changes include routing/checkpoint/resume tests.

RAG/AI changes pass relevant evaluation thresholds.

Security-sensitive changes pass security tests/scans.

Audit and observability requirements are implemented.

Documentation/ADR/OpenAPI changes are updated.

GitHub Actions required checks pass and reviewer approval is obtained.

# Appendix A. Requirement Traceability Template Back to TOC

| Requirement ID | OpenSpec capability | Change ID | Implementation | Test/Evaluation | Status |
| --- | --- | --- | --- | --- | --- |
| FR-... | capability-name | 00x-change-name | module/file | test/eval ID | Planned/In Progress/Done |

# Appendix B. Example OpenSpec GWT Scenario Back to TOC

Requirement: FR-RUL-001 - Rules Outside LLM

GIVEN a dispute has authoritative transaction context, evidence assessment and applicable policy metadata
WHEN the workflow reaches Execute Decision Rules
THEN eligibility, timeline and mandatory-evidence rules are executed by the deterministic rules service
AND the result includes rule ID/version/reason
AND no LLM output is used as the authoritative rule outcome.

# Appendix C. Recommended Repository Structure Back to TOC

disputeiq/
├── .github/workflows/
├── openspec/
│   ├── project.md
│   ├── specs/
│   └── changes/
├── backend/
│   ├── api/
│   ├── domain/
│   ├── services/
│   └── adapters/
├── agent/
│   ├── graph/
│   ├── capabilities/
│   ├── prompts/
│   └── model_gateway/
├── rules/
├── rag/
├── mock-banking/
├── frontend/
├── evaluations/
├── infrastructure/
├── tests/
└── docs/
    ├── architecture/
    ├── adr/
    └── runbooks/

# Appendix D. Source and Design Basis Back to TOC

This Version 2.1 document is an architecture-, sequence-, and data-flow-aligned evolution of the existing DisputeIQ FRD. It preserves the original MVP intent while incorporating the latest production boundaries: LangGraph as stateful orchestration rather than an agent swarm; authoritative context through read-only providers; hybrid evidence analysis with deterministic completeness; deterministic policy applicability before controlled RAG; deterministic decision rules; governed confidence; central Model Gateway; mandatory HITL; approved communication; durable checkpointing; separated state authorities; immutable audit; and end-to-end observability.

Any use with real customers, real banking systems or material financial execution requires additional enterprise-specific security, privacy, compliance, model-risk, legal and operational approvals that are intentionally not invented in this implementation baseline.

# Appendix E. End-to-End Use Cases in Given/When/Then Format Back to TOC

These use cases are the implementation-level acceptance reference for the approved 11-phase MVP/pilot. Each use case should be represented in one or more OpenSpec capability specs and exercised by automated end-to-end or integration tests. The first vertical slice is Duplicate Card Transaction; Failed UPI and ATM Debit Without Cash reuse the same workflow with dispute-specific evidence, policy and rule configuration.

| Use Case | Name | Primary Actor | OpenSpec Change |
| --- | --- | --- | --- |
| UC-E2E-001 | Duplicate Card Transaction - happy path | Customer / Operations Analyst | 001-007 |
| UC-E2E-002 | Failed UPI Transfer - happy path | Customer / Operations Analyst | 007 |
| UC-E2E-003 | ATM Debit Without Cash - happy path | Customer / Operations Analyst | 007 |
| UC-EXC-004 | Low Classification Confidence | Operations Analyst | 004 |
| UC-EXC-005 | Missing Mandatory Evidence | Customer / Analyst | 005 |
| UC-EXC-006 | Low or Ambiguous Policy Confidence | Policy Reviewer / Analyst | 002-005 |
| UC-EXC-007 | Deterministic Rule Exception | Operations Analyst | 005 |
| UC-EXC-008 | Low Case Confidence | Supervisor | 005 |
| UC-HITL-009 | Reviewer Requests Rework | Operations Analyst | 005 |
| UC-RES-010 | LLM or RAG Outage | Operations Analyst / Operator | 008 |
| UC-RES-011 | Banking Provider Timeout | Operations Analyst | 004-008 |
| UC-SEC-012 | Prompt Injection in Evidence | Security / Operations | 006 |
| UC-AUD-013 | Decision Reconstruction | Compliance / QA | 006-008 |

## UC-E2E-001 - Duplicate Card Transaction - happy path Back to TOC

Actor: Customer / Operations Analyst

OpenSpec delivery: 001-007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a customer selects a posted card transaction and submits a duplicate-transaction dispute with the configured minimum evidence |
| WHEN | the case is submitted for investigation |
| THEN | DisputeIQ creates the case, classifies it as duplicate card, retrieves authoritative transaction/merchant/settlement/refund context, validates evidence, resolves cited policy, executes deterministic duplicate rules, calculates governed confidence and generates a grounded recommendation |
| AND | an authorized reviewer approves or modifies the recommendation |
| AND | customer-safe communication is sent |
| AND | the case closes with a complete immutable audit trail |

## UC-E2E-002 - Failed UPI Transfer - happy path Back to TOC

Actor: Customer / Operations Analyst

OpenSpec delivery: 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a customer submits a Failed UPI Transfer dispute with a valid transaction reference and required evidence |
| WHEN | the end-to-end workflow executes using the UPI evidence checklist, policy filters and deterministic rule set |
| THEN | the system produces an evidence/policy/rule-grounded recommendation for human review |
| AND | the reviewer decision is recorded before communication and closure |
| AND | the complete case is traceable by case_id/workflow_id/correlation_id |

## UC-E2E-003 - ATM Debit Without Cash - happy path Back to TOC

Actor: Customer / Operations Analyst

OpenSpec delivery: 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a customer reports that an ATM transaction debited the account but cash was not dispensed |
| WHEN | the workflow retrieves authoritative ATM transaction/settlement context and evaluates the configured ATM evidence and rule set |
| THEN | the system produces a governed recommendation using cited policy and deterministic results |
| AND | a human reviewer decides the material outcome |
| AND | approved communication and final audit are completed |

## UC-EXC-004 - Low Classification Confidence Back to TOC

Actor: Operations Analyst

OpenSpec delivery: 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a submitted dispute cannot be classified above the configured threshold |
| WHEN | the classification confidence gate is evaluated |
| THEN | LangGraph interrupts automated progression and creates a manual-classification task |
| AND | the reviewer correction is recorded as evaluation feedback |
| AND | the workflow resumes from the saved state |

## UC-EXC-005 - Missing Mandatory Evidence Back to TOC

Actor: Customer / Analyst

OpenSpec delivery: 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the deterministic Evidence Completeness Service determines that mandatory evidence is missing |
| WHEN | the evidence gate is evaluated |
| THEN | the workflow checkpoints and creates an evidence request |
| AND | new evidence is persisted and integrity metadata is recorded |
| AND | the workflow resumes without duplicating completed work |

## UC-EXC-006 - Low or Ambiguous Policy Confidence Back to TOC

Actor: Policy Reviewer / Analyst

OpenSpec delivery: 002-005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | controlled policy retrieval returns insufficient confidence or conflicting eligible policy context |
| WHEN | the policy confidence gate executes |
| THEN | the system abstains from autonomous progression and creates a Policy Review HITL task |
| AND | the reviewer-selected/confirmed policy context is recorded and auditable |
| AND | the workflow resumes to deterministic rule execution |

## UC-EXC-007 - Deterministic Rule Exception Back to TOC

Actor: Operations Analyst

OpenSpec delivery: 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the Rules Engine returns an exception, ineligible result or configured manual-review condition |
| WHEN | the rule gate is evaluated |
| THEN | the deterministic result is recorded and the case follows the configured manual-review path |
| AND | AI cannot override the rule outcome |

## UC-EXC-008 - Low Case Confidence Back to TOC

Actor: Supervisor

OpenSpec delivery: 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | governed confidence is below the configured threshold after evidence, policy, rules and tool signals are evaluated |
| WHEN | the confidence gate executes |
| THEN | the case is interrupted for supervisor/manual review |
| AND | the factors causing escalation are visible to the reviewer |

## UC-HITL-009 - Reviewer Requests Rework Back to TOC

Actor: Operations Analyst

OpenSpec delivery: 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a reviewer is presented with the complete decision package |
| WHEN | the reviewer chooses Request Rework and enters rationale |
| THEN | the workflow records the decision and routes back to the configured recommendation/rework path |
| AND | the prior recommendation remains auditable |
| AND | the case cannot close until a subsequent authorized decision is recorded |

## UC-RES-010 - LLM or RAG Outage Back to TOC

Actor: Operations Analyst / Operator

OpenSpec delivery: 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a required LLM or retrieval capability is unavailable and approved fallback cannot safely continue |
| WHEN | the workflow invokes resilience policy |
| THEN | the case state is preserved and routed to controlled manual processing |
| AND | the outage and fallback decision are observable |
| AND | no material action is executed autonomously |

## UC-RES-011 - Banking Provider Timeout Back to TOC

Actor: Operations Analyst

OpenSpec delivery: 004-008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authoritative provider times out or returns a retriable failure |
| WHEN | the provider adapter executes reliability policy |
| THEN | bounded timeout, backoff and circuit breaking are applied |
| AND | after retry exhaustion the case moves to pending/manual handling with source/failure lineage preserved |

## UC-SEC-012 - Prompt Injection in Evidence Back to TOC

Actor: Security / Operations

OpenSpec delivery: 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | uploaded or retrieved evidence contains text instructing the model to ignore system policy or call unauthorized tools |
| WHEN | an AI-assisted capability processes the content |
| THEN | the content is isolated as untrusted data and cannot alter system instructions, tool allow-lists or authorization |
| AND | a relevant security/guardrail event is observable |

## UC-AUD-013 - Decision Reconstruction Back to TOC

Actor: Compliance / QA

OpenSpec delivery: 006-008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a completed dispute has been closed |
| WHEN | an authorized audit user requests reconstruction |
| THEN | the system reconstructs authoritative facts, evidence, policy citations/versions, rule outcomes, model/prompt/config versions, recommendation, reviewer decision, communication and closure events |
| AND | technical logs are not treated as a substitute for the immutable business audit trail |

# Appendix F. Full OpenSpec-Aligned GWT Requirement Catalogue Back to TOC

This appendix is normative for implementation acceptance. Each FR below has a primary Given/When/Then scenario so it can be copied or translated directly into an OpenSpec capability specification. A change proposal may add additional edge-case scenarios, but it shall not weaken the behavior defined here. Cross-cutting FR-ARC requirements apply to every affected change.

## Case Intake and Management Back to TOC

### FR-CAS-001 - Create Dispute Case

Requirement: The system shall create a globally unique case with customer reference, transaction reference, channel, timestamps, dispute description and status.

OpenSpec capability: case-intake-and-management

Target change / delivery: 002-case-api-persistence / Phases 001-002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a valid dispute is submitted by an authorized caller |
| WHEN | the create-dispute API accepts the request |
| THEN | a globally unique immutable case is created with the required customer, transaction, channel, timestamp, description and status fields |
| AND | CASE_CREATED is written to the business audit trail |

### FR-CAS-002 - Mandatory Intake Validation

Requirement: The system shall reject or hold submissions missing configured mandatory fields before AI processing.

OpenSpec capability: case-intake-and-management

Target change / delivery: 002-case-api-persistence / Phases 001-002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a dispute submission is missing one or more configured mandatory intake fields |
| WHEN | the request is validated before graph execution |
| THEN | the request is rejected or held with field-specific validation errors |
| AND | no LangGraph workflow is started |

### FR-CAS-003 - Case Lifecycle

Requirement: The system shall support configurable states including Draft, Submitted, Investigating, Awaiting Evidence, Awaiting Policy Review, Awaiting Human Review, Rework, Approved, Rejected, Manual Processing and Closed.

OpenSpec capability: case-intake-and-management

Target change / delivery: 002-case-api-persistence / Phases 001-002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authenticated caller is operating on a valid dispute request or case |
| WHEN | the case-management operation for this requirement is executed |
| THEN | The system shall support configurable states including Draft, Submitted, Investigating, Awaiting Evidence, Awaiting Policy Review, Awaiting Human Review, Rework, Approved, Rejected, Manual Processing and Closed. |
| AND | case_id and correlation_id remain traceable for the operation |

### FR-CAS-004 - Idempotency

Requirement: Mutating APIs shall accept an idempotency key and return the original result for a safe replay.

OpenSpec capability: case-intake-and-management

Target change / delivery: 002-case-api-persistence / Phases 001-002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a mutating request with an idempotency key has already completed successfully |
| WHEN | the same request is safely replayed with the same key |
| THEN | the original result is returned and a duplicate business mutation is not created |

### FR-CAS-005 - Case Timeline

Requirement: The analyst shall view a chronological timeline of case, workflow, evidence, review, communication and audit-relevant events.

OpenSpec capability: case-intake-and-management

Target change / delivery: 002-case-api-persistence / Phases 001-002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authenticated caller is operating on a valid dispute request or case |
| WHEN | the case-management operation for this requirement is executed |
| THEN | The analyst shall view a chronological timeline of case, workflow, evidence, review, communication and audit-relevant events. |
| AND | case_id and correlation_id remain traceable for the operation |

## Classification and Routing Back to TOC

### FR-CLS-001 - Supported Category Classification

Requirement: The classification capability shall classify only the three configured MVP dispute types and return structured category, confidence and supporting extracted attributes.

OpenSpec capability: classification-and-routing

Target change / delivery: 006-model-gateway-classification / Phase 006; Phase 010 adds UPI/ATM configurations

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a submitted dispute has passed intake validation and reached the classification stage |
| WHEN | the Classify and Route stage evaluates this requirement |
| THEN | The classification capability shall classify only the three configured MVP dispute types and return structured category, confidence and supporting extracted attributes. |
| AND | the result is stored as structured workflow state and is traceable to the model/prompt version when AI is used |

### FR-CLS-002 - Confidence Gate

Requirement: Classification below a configurable threshold shall not continue automatically and shall route to manual classification.

OpenSpec capability: classification-and-routing

Target change / delivery: 006-model-gateway-classification / Phase 006; Phase 010 adds UPI/ATM configurations

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a supported dispute is classified with confidence below the configured threshold |
| WHEN | the classification confidence gate is evaluated |
| THEN | automated progression is interrupted and a manual-classification task is created |
| AND | the threshold is configuration, not hard-coded prompt text |

### FR-CLS-003 - Unsupported Category

Requirement: Unsupported disputes shall be routed to manual processing without hallucinating a supported category.

OpenSpec capability: classification-and-routing

Target change / delivery: 006-model-gateway-classification / Phase 006; Phase 010 adds UPI/ATM configurations

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a dispute does not match any configured MVP category |
| WHEN | classification routing is evaluated |
| THEN | the case is routed to manual processing without forcing or hallucinating a supported category |

### FR-CLS-004 - Structured Output

Requirement: Classification output shall conform to a versioned Pydantic/JSON schema; malformed output is rejected and retried within policy.

OpenSpec capability: classification-and-routing

Target change / delivery: 006-model-gateway-classification / Phase 006; Phase 010 adds UPI/ATM configurations

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a submitted dispute has passed intake validation and reached the classification stage |
| WHEN | the Classify and Route stage evaluates this requirement |
| THEN | Classification output shall conform to a versioned Pydantic/JSON schema; malformed output is rejected and retried within policy. |
| AND | the result is stored as structured workflow state and is traceable to the model/prompt version when AI is used |

## Authoritative Context Acquisition Back to TOC

### FR-CTX-001 - Transaction Context

Requirement: The workflow shall retrieve transaction facts from an allow-listed TransactionProvider rather than from LLM memory.

OpenSpec capability: authoritative-context

Target change / delivery: 005-langgraph-state-workflow / Phases 002 and 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case contains a valid customer/transaction reference and reaches authoritative-context acquisition |
| WHEN | the Acquire Authoritative Context stage executes this requirement |
| THEN | The workflow shall retrieve transaction facts from an allow-listed TransactionProvider rather than from LLM memory. |
| AND | provider/source lineage is retained and no LLM memory is treated as authoritative fact |

### FR-CTX-002 - Related Context

Requirement: The workflow shall retrieve applicable settlement, merchant and refund context through read-only adapters when required by the dispute type.

OpenSpec capability: authoritative-context

Target change / delivery: 005-langgraph-state-workflow / Phases 002 and 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case contains a valid customer/transaction reference and reaches authoritative-context acquisition |
| WHEN | the Acquire Authoritative Context stage executes this requirement |
| THEN | The workflow shall retrieve applicable settlement, merchant and refund context through read-only adapters when required by the dispute type. |
| AND | provider/source lineage is retained and no LLM memory is treated as authoritative fact |

### FR-CTX-003 - Source Lineage

Requirement: Every retrieved fact shall preserve provider/source, request correlation, retrieval time and response version/hash where feasible.

OpenSpec capability: authoritative-context

Target change / delivery: 005-langgraph-state-workflow / Phases 002 and 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case contains a valid customer/transaction reference and reaches authoritative-context acquisition |
| WHEN | the Acquire Authoritative Context stage executes this requirement |
| THEN | Every retrieved fact shall preserve provider/source, request correlation, retrieval time and response version/hash where feasible. |
| AND | provider/source lineage is retained and no LLM memory is treated as authoritative fact |

### FR-CTX-004 - Tool Reliability

Requirement: Tool calls shall use bounded timeouts, retry with backoff, circuit breaking and failure classification.

OpenSpec capability: authoritative-context

Target change / delivery: 005-langgraph-state-workflow / Phases 002 and 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authoritative provider is slow, unavailable or returns a retriable error |
| WHEN | the provider call is executed |
| THEN | bounded timeout, backoff and circuit-breaker policy is applied |
| AND | after exhaustion, the case follows the configured pending/manual path |

### FR-CTX-005 - Tool Authorization

Requirement: Each LangGraph node shall have an explicit tool allow-list; unauthorized tool invocation shall fail closed and be audited.

OpenSpec capability: authoritative-context

Target change / delivery: 005-langgraph-state-workflow / Phases 002 and 005

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case contains a valid customer/transaction reference and reaches authoritative-context acquisition |
| WHEN | the Acquire Authoritative Context stage executes this requirement |
| THEN | Each LangGraph node shall have an explicit tool allow-list; unauthorized tool invocation shall fail closed and be audited. |
| AND | provider/source lineage is retained and no LLM memory is treated as authoritative fact |

## Evidence Management Back to TOC

### FR-EVD-001 - Evidence Upload

Requirement: The platform shall accept configured file types and record checksum, size, type, uploader and timestamp.

OpenSpec capability: evidence-management

Target change / delivery: 002-case-api-persistence / Phase 002

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case reaches evidence assessment with uploaded evidence and/or authoritative provider results |
| WHEN | the Assess Evidence Completeness stage evaluates this requirement |
| THEN | The platform shall accept configured file types and record checksum, size, type, uploader and timestamp. |
| AND | the evidence result is persisted to case/workflow state and missing/exception conditions route through controlled gates |

### FR-EVD-002 - Evidence Requirements

Requirement: Required evidence shall be configuration-driven by dispute type, channel and policy/rule context.

OpenSpec capability: evidence-management

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case reaches evidence assessment with uploaded evidence and/or authoritative provider results |
| WHEN | the Assess Evidence Completeness stage evaluates this requirement |
| THEN | Required evidence shall be configuration-driven by dispute type, channel and policy/rule context. |
| AND | the evidence result is persisted to case/workflow state and missing/exception conditions route through controlled gates |

### FR-EVD-003 - Completeness Assessment

Requirement: The Evidence capability shall return required, available, missing, stale and conflicting evidence plus a completeness result.

OpenSpec capability: evidence-management

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case reaches evidence assessment with uploaded evidence and/or authoritative provider results |
| WHEN | the Assess Evidence Completeness stage evaluates this requirement |
| THEN | The Evidence capability shall return required, available, missing, stale and conflicting evidence plus a completeness result. |
| AND | the evidence result is persisted to case/workflow state and missing/exception conditions route through controlled gates |

### FR-EVD-004 - Missing Evidence Interrupt

Requirement: If mandatory evidence is missing, LangGraph shall checkpoint and interrupt the workflow, create an evidence request, and resume from the checkpoint after submission.

OpenSpec capability: evidence-management

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | mandatory evidence is missing |
| WHEN | the evidence completeness gate is evaluated |
| THEN | LangGraph persists a checkpoint and interrupts the case |
| AND | an evidence request is created |
| AND | the workflow resumes from the checkpoint after evidence submission or authorized human action |

### FR-EVD-005 - Evidence Conflict

Requirement: Conflicting authoritative evidence shall not be silently reconciled by an LLM; the conflict shall be surfaced to a deterministic rule or human reviewer.

OpenSpec capability: evidence-management

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | two authoritative evidence sources conflict |
| WHEN | evidence assessment completes |
| THEN | the conflict is surfaced to a deterministic control or human reviewer |
| AND | the LLM does not silently choose one fact as authoritative |

### FR-EVD-006 - Document Safety

Requirement: Uploaded content shall be treated as untrusted data and shall not be allowed to modify system instructions or tool permissions.

OpenSpec capability: evidence-management

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case reaches evidence assessment with uploaded evidence and/or authoritative provider results |
| WHEN | the Assess Evidence Completeness stage evaluates this requirement |
| THEN | Uploaded content shall be treated as untrusted data and shall not be allowed to modify system instructions or tool permissions. |
| AND | the evidence result is persisted to case/workflow state and missing/exception conditions route through controlled gates |

## Policy Knowledge and Controlled Retrieval Back to TOC

### FR-POL-001 - Approved Corpus

Requirement: Only approved, versioned and active policy documents shall be eligible for production retrieval.

OpenSpec capability: policy-rag

Target change / delivery: 003-controlled-policy-ingestion / Phase 003

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | Only approved, versioned and active policy documents shall be eligible for production retrieval. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

### FR-POL-002 - Policy Metadata

Requirement: Policy chunks shall retain document ID, version, section, status, effective dates, product, channel and jurisdiction metadata.

OpenSpec capability: policy-rag

Target change / delivery: 003-controlled-policy-ingestion / Phase 003

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | Policy chunks shall retain document ID, version, section, status, effective dates, product, channel and jurisdiction metadata. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

### FR-POL-003 - Deterministic Applicability

Requirement: The Policy Eligibility service shall deterministically filter candidate policies by effective date and configured applicability metadata before semantic retrieval.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | case metadata includes effective date, product, channel, jurisdiction and dispute type |
| WHEN | policy resolution begins |
| THEN | candidate policies are deterministically filtered for applicability before semantic retrieval |

### FR-POL-004 - Hybrid Retrieval

Requirement: The retrieval service shall support metadata filtering plus lexical/vector retrieval and optional reranking.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | The retrieval service shall support metadata filtering plus lexical/vector retrieval and optional reranking. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

### FR-POL-005 - Citations

Requirement: Every policy-grounded recommendation claim shall include traceable document/version/section citations.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | Every policy-grounded recommendation claim shall include traceable document/version/section citations. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

### FR-POL-006 - Confidence Gate

Requirement: Low-confidence or ambiguous policy retrieval shall abstain from autonomous continuation and create a policy-review HITL task.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | policy retrieval returns insufficient confidence or ambiguous competing context |
| WHEN | the policy confidence gate is evaluated |
| THEN | the workflow abstains from autonomous continuation and creates a Policy Review HITL task |

### FR-POL-007 - Historical Case Isolation

Requirement: Historical cases may be used for retrieval/evaluation only when explicitly permitted and shall not override approved policy.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | Historical cases may be used for retrieval/evaluation only when explicitly permitted and shall not override approved policy. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

### FR-POL-008 - Reindex Governance

Requirement: Embedding-model, chunking or retrieval changes shall trigger versioned reindexing and regression evaluation before promotion.

OpenSpec capability: policy-rag

Target change / delivery: 004-hybrid-policy-retrieval / Phase 004

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an in-flight case has dispute metadata and the approved versioned policy corpus is available |
| WHEN | the Resolve Applicable Policy Context stage evaluates this requirement |
| THEN | Embedding-model, chunking or retrieval changes shall trigger versioned reindexing and regression evaluation before promotion. |
| AND | only approved/versioned policy content is eligible to ground a material recommendation |

## Deterministic Rules and Validation Back to TOC

### FR-RUL-001 - Rules Outside LLM

Requirement: Eligibility, timeline, mandatory-evidence and core decision rules shall execute in a deterministic rules service, never solely in LLM reasoning.

OpenSpec capability: deterministic-rules

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative context, evidence assessment and applicable policy metadata are available |
| WHEN | the workflow reaches Execute Decision Rules |
| THEN | eligibility, timeline, mandatory-evidence and core decision rules run in the deterministic Rules Engine |
| AND | no LLM output is the authoritative rule outcome |

### FR-RUL-002 - Versioned Rules

Requirement: Each rule result shall include rule ID, version, result, reason and policy/configuration reference.

OpenSpec capability: deterministic-rules

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative context, evidence assessment and applicable policy metadata are available |
| WHEN | the Execute Decision Rules stage evaluates this requirement |
| THEN | Each rule result shall include rule ID, version, result, reason and policy/configuration reference. |
| AND | the authoritative outcome records rule identity/version and remains distinguishable from AI rationale |

### FR-RUL-003 - Rules/Reasoning Separation

Requirement: The UI and audit model shall distinguish deterministic rule results from AI-generated rationale.

OpenSpec capability: deterministic-rules

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative context, evidence assessment and applicable policy metadata are available |
| WHEN | the Execute Decision Rules stage evaluates this requirement |
| THEN | The UI and audit model shall distinguish deterministic rule results from AI-generated rationale. |
| AND | the authoritative outcome records rule identity/version and remains distinguishable from AI rationale |

### FR-RUL-004 - Rules Configuration

Requirement: Rule thresholds and parameters shall be externalized and environment/version controlled.

OpenSpec capability: deterministic-rules

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative context, evidence assessment and applicable policy metadata are available |
| WHEN | the Execute Decision Rules stage evaluates this requirement |
| THEN | Rule thresholds and parameters shall be externalized and environment/version controlled. |
| AND | the authoritative outcome records rule identity/version and remains distinguishable from AI rationale |

### FR-RUL-005 - Rules Regression

Requirement: Rule changes shall execute automated regression tests for all affected dispute scenarios before deployment.

OpenSpec capability: deterministic-rules

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative context, evidence assessment and applicable policy metadata are available |
| WHEN | the Execute Decision Rules stage evaluates this requirement |
| THEN | Rule changes shall execute automated regression tests for all affected dispute scenarios before deployment. |
| AND | the authoritative outcome records rule identity/version and remains distinguishable from AI rationale |

## Case Confidence and Escalation Back to TOC

### FR-CNF-001 - Governed Confidence

Requirement: Case confidence shall be derived from measurable signals such as classification confidence, retrieval confidence, evidence completeness, rule outcomes, conflicts and tool failures.

OpenSpec capability: case-confidence-escalation

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | classification, evidence, policy, rule and tool-quality signals are available for the case |
| WHEN | the Case Confidence and Escalation stage evaluates this requirement |
| THEN | Case confidence shall be derived from measurable signals such as classification confidence, retrieval confidence, evidence completeness, rule outcomes, conflicts and tool failures. |
| AND | the contributing signals and threshold decision are explainable to the reviewer |

### FR-CNF-002 - No Free-Form LLM Score

Requirement: An LLM-generated numeric confidence value shall not be the authoritative confidence score.

OpenSpec capability: case-confidence-escalation

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the system needs a case-confidence result |
| WHEN | the confidence service calculates the outcome |
| THEN | the authoritative confidence result is derived from governed measurable signals |
| AND | a free-form LLM numeric score is not used as the authoritative confidence |

### FR-CNF-003 - Escalation Threshold

Requirement: Cases below configured confidence/risk thresholds shall route to supervisor/manual review.

OpenSpec capability: case-confidence-escalation

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | classification, evidence, policy, rule and tool-quality signals are available for the case |
| WHEN | the Case Confidence and Escalation stage evaluates this requirement |
| THEN | Cases below configured confidence/risk thresholds shall route to supervisor/manual review. |
| AND | the contributing signals and threshold decision are explainable to the reviewer |

### FR-CNF-004 - Explainability

Requirement: The reviewer shall see the factors contributing to the confidence/escalation outcome.

OpenSpec capability: case-confidence-escalation

Target change / delivery: 007-deterministic-rules-confidence / Phase 007

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | classification, evidence, policy, rule and tool-quality signals are available for the case |
| WHEN | the Case Confidence and Escalation stage evaluates this requirement |
| THEN | The reviewer shall see the factors contributing to the confidence/escalation outcome. |
| AND | the contributing signals and threshold decision are explainable to the reviewer |

## Recommendation Back to TOC

### FR-REC-001 - Grounded Recommendation

Requirement: The Recommendation capability shall consume authoritative facts, evidence assessment, cited policy context and deterministic rule results.

OpenSpec capability: recommendation

Target change / delivery: 008-hitl-review / Phases 006 and 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative facts, evidence assessment, policy citations, rule outcomes and confidence context are available |
| WHEN | the Generate Recommendation stage executes this requirement |
| THEN | The Recommendation capability shall consume authoritative facts, evidence assessment, cited policy context and deterministic rule results. |
| AND | the AI capability performs no financial posting and the output remains subject to human review |

### FR-REC-002 - Structured Recommendation

Requirement: Recommendation output shall include proposed outcome, rationale, evidence references, policy citations, rule references, limitations and confidence context.

OpenSpec capability: recommendation

Target change / delivery: 008-hitl-review / Phases 006 and 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative facts, evidence assessment, policy citations, rule outcomes and confidence context are available |
| WHEN | the Generate Recommendation stage executes this requirement |
| THEN | Recommendation output shall include proposed outcome, rationale, evidence references, policy citations, rule references, limitations and confidence context. |
| AND | the AI capability performs no financial posting and the output remains subject to human review |

### FR-REC-003 - No Execution

Requirement: The Recommendation capability shall have no tool capable of posting a refund, credit, chargeback or other material financial action.

OpenSpec capability: recommendation

Target change / delivery: 008-hitl-review / Phases 006 and 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a recommendation is being generated |
| WHEN | the Recommendation Service executes |
| THEN | the capability has no tool or permission capable of posting refund, credit, chargeback or other material financial action |

### FR-REC-004 - Grounding Validation

Requirement: Recommendations containing unsupported policy claims or missing required citations shall fail validation and be retried/reworked.

OpenSpec capability: recommendation

Target change / delivery: 008-hitl-review / Phases 006 and 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative facts, evidence assessment, policy citations, rule outcomes and confidence context are available |
| WHEN | the Generate Recommendation stage executes this requirement |
| THEN | Recommendations containing unsupported policy claims or missing required citations shall fail validation and be retried/reworked. |
| AND | the AI capability performs no financial posting and the output remains subject to human review |

### FR-REC-005 - Prompt Versioning

Requirement: Recommendation prompts shall be versioned and traceable to every generated recommendation.

OpenSpec capability: recommendation

Target change / delivery: 008-hitl-review / Phases 006 and 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | authoritative facts, evidence assessment, policy citations, rule outcomes and confidence context are available |
| WHEN | the Generate Recommendation stage executes this requirement |
| THEN | Recommendation prompts shall be versioned and traceable to every generated recommendation. |
| AND | the AI capability performs no financial posting and the output remains subject to human review |

## Human-in-the-Loop Back to TOC

### FR-HITL-001 - Mandatory Review

Requirement: Every material financial recommendation shall create a human review task before final outcome.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material financial recommendation is ready |
| WHEN | the workflow reaches Human Decision |
| THEN | a review task is created and final material outcome remains blocked until an authorized human decision is recorded |

### FR-HITL-002 - Decision Package

Requirement: The reviewer shall receive case facts, evidence, conflicts, policy citations, deterministic rule results, confidence factors and AI recommendation.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material recommendation or exception requires an authorized human decision |
| WHEN | the Human Decision stage executes this requirement |
| THEN | The reviewer shall receive case facts, evidence, conflicts, policy citations, deterministic rule results, confidence factors and AI recommendation. |
| AND | reviewer identity, role, action, rationale where required and timestamp are audit-reconstructable |

### FR-HITL-003 - Decision Actions

Requirement: Authorized reviewers shall be able to Approve, Modify, Reject or Request Rework.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material recommendation or exception requires an authorized human decision |
| WHEN | the Human Decision stage executes this requirement |
| THEN | Authorized reviewers shall be able to Approve, Modify, Reject or Request Rework. |
| AND | reviewer identity, role, action, rationale where required and timestamp are audit-reconstructable |

### FR-HITL-004 - Rationale

Requirement: Modify, Reject and Rework actions shall require reviewer rationale; approval rationale may be configured by threshold.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material recommendation or exception requires an authorized human decision |
| WHEN | the Human Decision stage executes this requirement |
| THEN | Modify, Reject and Rework actions shall require reviewer rationale; approval rationale may be configured by threshold. |
| AND | reviewer identity, role, action, rationale where required and timestamp are audit-reconstructable |

### FR-HITL-005 - Segregation of Duties

Requirement: Role/threshold rules shall prevent unauthorized self-approval or decisions above delegated limits.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material recommendation or exception requires an authorized human decision |
| WHEN | the Human Decision stage executes this requirement |
| THEN | Role/threshold rules shall prevent unauthorized self-approval or decisions above delegated limits. |
| AND | reviewer identity, role, action, rationale where required and timestamp are audit-reconstructable |

### FR-HITL-006 - Checkpoint Resume

Requirement: The workflow shall resume from the correct durable checkpoint after a human decision without re-executing completed side effects.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a human task has interrupted the workflow and a durable checkpoint exists |
| WHEN | the reviewer submits a valid decision |
| THEN | LangGraph resumes from the correct checkpoint |
| AND | already-completed external side effects are not re-executed |

### FR-HITL-007 - Reviewer Audit

Requirement: Reviewer identity, role, decision, rationale, timestamp and before/after recommendation shall be auditable.

OpenSpec capability: human-in-the-loop

Target change / delivery: 008-hitl-review / Phase 008

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material recommendation or exception requires an authorized human decision |
| WHEN | the Human Decision stage executes this requirement |
| THEN | Reviewer identity, role, decision, rationale, timestamp and before/after recommendation shall be auditable. |
| AND | reviewer identity, role, action, rationale where required and timestamp are audit-reconstructable |

## Communication and Closure Back to TOC

### FR-COM-001 - Approved Outcome Only

Requirement: Customer communication shall be generated only from the approved human outcome.

OpenSpec capability: communication-and-closure

Target change / delivery: 008-hitl-review / Phases 008-009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized human decision has been approved or modified |
| WHEN | customer communication is generated |
| THEN | the communication is based only on the approved human outcome |

### FR-COM-002 - Safe Content

Requirement: Communication shall exclude internal risk scores, prompts, chain-of-thought, secrets and internal-only policy notes.

OpenSpec capability: communication-and-closure

Target change / delivery: 008-hitl-review / Phases 008-009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized human decision has been recorded for the case |
| WHEN | the Approved Communication or Finalize stage executes this requirement |
| THEN | Communication shall exclude internal risk scores, prompts, chain-of-thought, secrets and internal-only policy notes. |
| AND | the communication does not alter the approved business outcome and closure controls remain deterministic |

### FR-COM-003 - Template Controls

Requirement: Where required, deterministic templates shall constrain regulatory or mandatory wording; AI may fill approved variable content.

OpenSpec capability: communication-and-closure

Target change / delivery: 008-hitl-review / Phases 008-009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized human decision has been recorded for the case |
| WHEN | the Approved Communication or Finalize stage executes this requirement |
| THEN | Where required, deterministic templates shall constrain regulatory or mandatory wording; AI may fill approved variable content. |
| AND | the communication does not alter the approved business outcome and closure controls remain deterministic |

### FR-COM-004 - Delivery Tracking

Requirement: Notification delivery status and failures shall be persisted and retried according to policy.

OpenSpec capability: communication-and-closure

Target change / delivery: 009-security-audit-observability / Phases 009 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized human decision has been recorded for the case |
| WHEN | the Approved Communication or Finalize stage executes this requirement |
| THEN | Notification delivery status and failures shall be persisted and retried according to policy. |
| AND | the communication does not alter the approved business outcome and closure controls remain deterministic |

### FR-COM-005 - Closure Gate

Requirement: A case shall not close until required review, communication, audit and mandatory control activities are complete.

OpenSpec capability: communication-and-closure

Target change / delivery: 009-security-audit-observability / Phases 009 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the case is ready for closure |
| WHEN | the deterministic closure gate executes |
| THEN | the case closes only when required review, communication, audit and mandatory controls are complete |

## Audit, Governance and Explainability Back to TOC

### FR-AUD-001 - Immutable Business Events

Requirement: Material lifecycle actions shall produce append-only business audit events independent of application logs.

OpenSpec capability: audit-governance

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material lifecycle, AI, tool, rule or human-decision event occurs |
| WHEN | the Audit Event Service processes this requirement |
| THEN | Material lifecycle actions shall produce append-only business audit events independent of application logs. |
| AND | business audit remains separate from ordinary technical logs and preserves end-to-end correlation |

### FR-AUD-002 - Audit Event Contract

Requirement: Audit events shall contain event ID, case ID, workflow ID, actor, timestamp, event type, source, correlation ID and relevant version metadata.

OpenSpec capability: audit-governance

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material lifecycle, AI, tool, rule or human-decision event occurs |
| WHEN | the Audit Event Service processes this requirement |
| THEN | Audit events shall contain event ID, case ID, workflow ID, actor, timestamp, event type, source, correlation ID and relevant version metadata. |
| AND | business audit remains separate from ordinary technical logs and preserves end-to-end correlation |

### FR-AUD-003 - AI Traceability

Requirement: Model, prompt, retrieval, embedding, rule and policy versions used in a recommendation shall be reconstructable.

OpenSpec capability: audit-governance

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material lifecycle, AI, tool, rule or human-decision event occurs |
| WHEN | the Audit Event Service processes this requirement |
| THEN | Model, prompt, retrieval, embedding, rule and policy versions used in a recommendation shall be reconstructable. |
| AND | business audit remains separate from ordinary technical logs and preserves end-to-end correlation |

### FR-AUD-004 - Decision Reconstruction

Requirement: Authorized audit users shall reconstruct the evidence, policy, rules, recommendation and human decision that led to closure.

OpenSpec capability: audit-governance

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized auditor opens a completed case |
| WHEN | decision reconstruction is requested |
| THEN | the system reconstructs the evidence, policy versions, rule outcomes, AI configuration/recommendation and human decision that led to closure |

### FR-AUD-005 - Retention

Requirement: Audit retention and access shall be policy-driven and separate from ordinary log retention.

OpenSpec capability: audit-governance

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material lifecycle, AI, tool, rule or human-decision event occurs |
| WHEN | the Audit Event Service processes this requirement |
| THEN | Audit retention and access shall be policy-driven and separate from ordinary log retention. |
| AND | business audit remains separate from ordinary technical logs and preserves end-to-end correlation |

## Model Gateway and AI Platform Back to TOC

### FR-AIP-001 - Central Model Gateway

Requirement: All production LLM calls shall route through a model gateway providing routing, timeout, retry, fallback, token limits, data policy checks and response validation.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI-assisted capability requires inference |
| WHEN | the capability requests a model |
| THEN | the request is routed only through the central Model Gateway |
| AND | routing, timeout, retry, fallback, token/data-policy and response-validation controls are applied |

### FR-AIP-002 - Provider Abstraction

Requirement: AI capabilities shall depend on provider-neutral interfaces to allow approved model substitution.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI-assisted capability requires model inference or AI configuration |
| WHEN | the AI Platform or Model Gateway processes this requirement |
| THEN | AI capabilities shall depend on provider-neutral interfaces to allow approved model substitution. |
| AND | model/prompt/configuration versions and token/model route are observable and traceable |

### FR-AIP-003 - Prompt Manager

Requirement: System prompts/templates shall be centrally versioned, reviewed and environment controlled.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI-assisted capability requires model inference or AI configuration |
| WHEN | the AI Platform or Model Gateway processes this requirement |
| THEN | System prompts/templates shall be centrally versioned, reviewed and environment controlled. |
| AND | model/prompt/configuration versions and token/model route are observable and traceable |

### FR-AIP-004 - Response Validation

Requirement: Every structured LLM response shall be schema validated before it mutates workflow state.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI-assisted capability requires model inference or AI configuration |
| WHEN | the AI Platform or Model Gateway processes this requirement |
| THEN | Every structured LLM response shall be schema validated before it mutates workflow state. |
| AND | model/prompt/configuration versions and token/model route are observable and traceable |

### FR-AIP-005 - Token and Cost Controls

Requirement: Per-capability token budgets, timeout and model-routing policies shall be configurable and observable.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI-assisted capability requires model inference or AI configuration |
| WHEN | the AI Platform or Model Gateway processes this requirement |
| THEN | Per-capability token budgets, timeout and model-routing policies shall be configurable and observable. |
| AND | model/prompt/configuration versions and token/model route are observable and traceable |

### FR-AIP-006 - Kill Switch

Requirement: Operators shall be able to disable AI-assisted processing and route new/in-flight cases to safe manual handling.

OpenSpec capability: ai-platform-model-gateway

Target change / delivery: 006-model-gateway-classification / Phase 006

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an authorized operator activates the AI kill switch or a governed kill condition is met |
| WHEN | a new or in-flight AI stage would execute |
| THEN | AI-assisted execution is stopped and the case is routed to safe manual handling |
| AND | business state and audit continuity are preserved |

## Workflow Resilience Back to TOC

### FR-WFL-001 - Durable Checkpointing

Requirement: Material workflow checkpoints shall be durably persisted; Redis shall not be the sole durable authority for case workflow state.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a material workflow stage completes or a human interrupt is about to occur |
| WHEN | LangGraph checkpoints state |
| THEN | the checkpoint is durably persisted in the approved checkpoint store |
| AND | Redis is not the sole durable authority |

### FR-WFL-002 - State Separation

Requirement: Operational business state, graph checkpoint state, transient AI context and immutable audit events shall use separate logical contracts/stores.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a LangGraph case workflow is active or resuming after a controlled interruption/failure |
| WHEN | the workflow engine encounters the condition covered by this requirement |
| THEN | Operational business state, graph checkpoint state, transient AI context and immutable audit events shall use separate logical contracts/stores. |
| AND | business state is preserved and already-completed external side effects are not duplicated |

### FR-WFL-003 - Retry Policy

Requirement: Retries shall be bounded, error-class aware and idempotent.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a LangGraph case workflow is active or resuming after a controlled interruption/failure |
| WHEN | the workflow engine encounters the condition covered by this requirement |
| THEN | Retries shall be bounded, error-class aware and idempotent. |
| AND | business state is preserved and already-completed external side effects are not duplicated |

### FR-WFL-004 - Manual Degradation

Requirement: LLM, RAG or non-critical tool outages shall route cases to controlled manual processing rather than silently fail.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | LLM, RAG or a non-critical AI/tool capability is unavailable |
| WHEN | safe automation cannot continue |
| THEN | the case degrades to controlled manual processing rather than silently failing |

### FR-WFL-005 - Resume Safety

Requirement: Restarting a workflow shall not duplicate completed external side effects.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a LangGraph case workflow is active or resuming after a controlled interruption/failure |
| WHEN | the workflow engine encounters the condition covered by this requirement |
| THEN | Restarting a workflow shall not duplicate completed external side effects. |
| AND | business state is preserved and already-completed external side effects are not duplicated |

### FR-WFL-006 - Dead-Letter Handling

Requirement: Asynchronous work that exhausts retries shall enter an inspectable failure/dead-letter path.

OpenSpec capability: workflow-resilience

Target change / delivery: 005-langgraph-state-workflow / Phases 005 and 011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a LangGraph case workflow is active or resuming after a controlled interruption/failure |
| WHEN | the workflow engine encounters the condition covered by this requirement |
| THEN | Asynchronous work that exhausts retries shall enter an inspectable failure/dead-letter path. |
| AND | business state is preserved and already-completed external side effects are not duplicated |

## Security and Privacy Back to TOC

### FR-SEC-001 - Identity

Requirement: Human and service access shall use approved OIDC/OAuth mechanisms.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | Human and service access shall use approved OIDC/OAuth mechanisms. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-002 - Authorization

Requirement: RBAC shall protect case, evidence, review, administration and knowledge-management functions.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | RBAC shall protect case, evidence, review, administration and knowledge-management functions. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-003 - Encryption

Requirement: TLS shall protect data in transit and managed encryption shall protect data at rest.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | TLS shall protect data in transit and managed encryption shall protect data at rest. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-004 - Secrets

Requirement: Secrets shall not be stored in source code, prompts, logs or committed configuration.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | Secrets shall not be stored in source code, prompts, logs or committed configuration. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-005 - PII Minimization

Requirement: Only task-required customer data shall be sent to AI providers, with masking/tokenization where feasible.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | Only task-required customer data shall be sent to AI providers, with masking/tokenization where feasible. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-006 - Prompt Injection Defense

Requirement: Retrieved/uploaded content shall be isolated as untrusted context; tool permissions and system instructions cannot be overridden by document text.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | uploaded, retrieved or tool-returned content contains instructions that conflict with system/tool policy |
| WHEN | the content is processed by an AI-assisted capability |
| THEN | the content is treated as untrusted data and cannot override system instructions or tool permissions |

### FR-SEC-007 - Environment Isolation

Requirement: Development, test and pilot/production-style environments shall use isolated credentials, data and configuration.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | Development, test and pilot/production-style environments shall use isolated credentials, data and configuration. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

### FR-SEC-008 - Security Events

Requirement: Authentication failures, authorization denials, tool-policy violations and suspicious AI-input events shall be security observable.

OpenSpec capability: security-privacy

Target change / delivery: 009-security-audit-observability / Phase 009

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a user, service, AI capability, tool or untrusted content crosses a protected system boundary |
| WHEN | the security/privacy control for this requirement is evaluated |
| THEN | Authentication failures, authorization denials, tool-policy violations and suspicious AI-input events shall be security observable. |
| AND | the control fails closed where applicable and security-relevant violations are observable |

## Observability and AI Evaluation Back to TOC

### FR-OBS-001 - Distributed Tracing

Requirement: OpenTelemetry shall correlate edge/API, LangGraph node, tool, retrieval and model spans using case/workflow correlation identifiers.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | OpenTelemetry shall correlate edge/API, LangGraph node, tool, retrieval and model spans using case/workflow correlation identifiers. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

### FR-OBS-002 - Metrics

Requirement: The platform shall expose latency, error, retry, queue, tool, retrieval, model-token and workflow outcome metrics.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | The platform shall expose latency, error, retry, queue, tool, retrieval, model-token and workflow outcome metrics. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

### FR-OBS-003 - LangSmith

Requirement: Development/evaluation shall support trace inspection, datasets, experiments and prompt/model/retrieval comparisons.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | Development/evaluation shall support trace inspection, datasets, experiments and prompt/model/retrieval comparisons. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

### FR-OBS-004 - LangWatch

Requirement: Operational AI quality monitoring shall capture quality, hallucination/grounding signals, feedback, latency and token/cost indicators.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | Operational AI quality monitoring shall capture quality, hallucination/grounding signals, feedback, latency and token/cost indicators. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

### FR-OBS-005 - Evaluation Suites

Requirement: Automated suites shall cover classification, extraction, retrieval, citation, grounding, recommendation, safety, HITL routing and end-to-end scenarios.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | Automated suites shall cover classification, extraction, retrieval, citation, grounding, recommendation, safety, HITL routing and end-to-end scenarios. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

### FR-OBS-006 - Release Gates

Requirement: Model, prompt, embedding, retrieval or rule changes shall pass configured regression/security thresholds before promotion.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a model, prompt, embedding, retrieval configuration or rule change is proposed for promotion |
| WHEN | the release quality gate runs |
| THEN | the applicable regression and security thresholds must pass before promotion |
| AND | a failed mandatory gate blocks deployment |

### FR-OBS-007 - Feedback Loop

Requirement: Reviewer corrections and outcomes shall be captured as evaluation data without automatically retraining or changing production behavior.

OpenSpec capability: observability-evaluation

Target change / delivery: 009-security-audit-observability / Phase 009; Phase 010 extends datasets

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | DisputeIQ is running in development, test, integration or pilot execution |
| WHEN | the observability/evaluation control for this requirement is executed |
| THEN | Reviewer corrections and outcomes shall be captured as evaluation data without automatically retraining or changing production behavior. |
| AND | case_id, workflow_id and correlation_id allow cross-component trace reconstruction |

## Architecture and Flow-Control Constraints Back to TOC

### FR-ARC-001 - Orchestrator Boundary

Requirement: LangGraph shall orchestrate workflow state, routing, gates, checkpoints, retries and interrupts; it shall not become the authoritative source of banking facts, policy decisions or business-rule outcomes.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the LangGraph workflow is executing |
| WHEN | an orchestration node routes or persists state |
| THEN | LangGraph owns workflow state/routing/checkpoints/retries/interrupts but not banking facts, policy authority or business-rule outcomes |

### FR-ARC-002 - No Duplicate Retrieval Agents

Requirement: Authoritative transaction/context acquisition shall be performed through provider/tool interfaces invoked by the relevant graph node. The platform shall not create redundant autonomous agents whose sole purpose duplicates provider retrieval.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the workflow requires transaction or related banking context |
| WHEN | Step 3 executes |
| THEN | LangGraph invokes authoritative provider/tool interfaces |
| AND | no redundant autonomous retrieval agent is introduced solely to duplicate provider access |

### FR-ARC-003 - Hybrid Evidence Boundary

Requirement: Evidence analysis may use AI for extraction, summarization and conflict detection, while evidence completeness and mandatory-evidence status shall be computed by deterministic controlled services.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | evidence is available for analysis |
| WHEN | Step 4 executes |
| THEN | AI may extract/summarize/identify possible conflicts while deterministic controlled services decide completeness and mandatory-evidence status |

### FR-ARC-004 - Deterministic Policy Eligibility

Requirement: Before semantic retrieval, policy candidates shall be deterministically filtered by effective date, status, product, channel, jurisdiction and configured applicability metadata.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | policy context is required |
| WHEN | Step 5 begins |
| THEN | deterministic applicability filters execute before semantic retrieval |
| AND | effective date, status, product, channel, jurisdiction and configured metadata are enforced |

### FR-ARC-005 - Deterministic Rules Authority

Requirement: Core eligibility, timeline, mandatory-evidence and configured dispute-decision rules shall be executed by the Rules Engine; AI may explain rule results but shall not override them.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | decision rules are required |
| WHEN | Step 6 executes |
| THEN | the deterministic Rules Engine is the authoritative executor |
| AND | AI may explain but cannot override the rule result |

### FR-ARC-006 - Governed Confidence Gate

Requirement: Case confidence and escalation shall be derived from measurable configured signals and thresholds. A low-confidence outcome shall interrupt to the appropriate human review path.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | classification/evidence/policy/rule/tool signals are available |
| WHEN | Step 7 evaluates confidence |
| THEN | the governed confidence result is calculated from configured measurable signals and thresholds |
| AND | low confidence routes to the configured human review path |

### FR-ARC-007 - Model Gateway Enforcement

Requirement: Classification, evidence analysis, recommendation and communication capabilities shall access approved models only through the Model Gateway; direct provider SDK calls from business capabilities are prohibited.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | classification, evidence analysis, recommendation or communication needs an LLM |
| WHEN | the capability requests inference |
| THEN | the call is made through the Model Gateway only |
| AND | direct provider SDK calls from business capabilities are prohibited |

### FR-ARC-008 - Human Decision Authority

Requirement: The recommendation stage shall not finalize a material financial outcome. An authorized human decision shall be captured before approved communication and closure.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an AI recommendation is available |
| WHEN | Step 9 executes |
| THEN | an authorized human must record the material decision before communication and closure |

### FR-ARC-009 - Communication Boundary

Requirement: Customer communication shall be generated from the approved decision package only and shall not alter the approved business outcome.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | an approved human decision exists |
| WHEN | Step 10 executes |
| THEN | customer communication is generated from the approved decision package only |
| AND | the communication cannot alter the approved business outcome |

### FR-ARC-010 - Deterministic Finalization

Requirement: Finalization shall verify required controls, persist final state, delivery status and immutable audit events without LLM decision authority.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | all required processing is complete |
| WHEN | Step 11 executes |
| THEN | finalization deterministically verifies controls, persists final state and delivery status, and writes immutable audit events |
| AND | no LLM decision authority is used |

### FR-ARC-011 - State Authority Separation

Requirement: Business state, graph checkpoints, policy knowledge, transient coordination, evidence files and immutable audit events shall have explicit separate contracts and ownership.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | the platform persists case/runtime information |
| WHEN | state is written |
| THEN | business state, graph checkpoints, policy knowledge, transient coordination, evidence files and immutable audit events use explicit separate contracts and ownership |

### FR-ARC-012 - End-to-End Correlation

Requirement: A case ID, workflow ID and correlation ID shall propagate across API, LangGraph nodes, providers, RAG, rules, model gateway, HITL, notification and audit/telemetry records.

OpenSpec capability: architecture-flow-controls

Target change / delivery: cross-cutting / Phases 001-011

| GWT | Acceptance Scenario |
| --- | --- |
| GIVEN | a case request enters the platform |
| WHEN | the case traverses edge, API, graph, providers, RAG, rules, model gateway, HITL, notification and audit/telemetry |
| THEN | case_id, workflow_id and correlation_id propagate across the complete path |

# Appendix G. Approved 11-Phase OpenSpec Implementation Playbook Back to TOC

The approved delivery plan is intentionally a sequence of 11 small OpenSpec changes rather than one project-sized change. Phases may overlap within the 8-12 week delivery horizon, but each phase has a demonstrable exit gate. Codex should implement only the active approved change, and GitHub Actions should enforce the applicable quality gates before merge.

| Phase | OpenSpec Change | Primary Scope | Exit Gate | GitHub Actions Focus |
| --- | --- | --- | --- | --- |
| Phase 001 | 001-platform-foundation | Repository/runtime foundation: FastAPI and React shells, configuration, Docker Compose, PostgreSQL, Redis, pgvector bootstrap, Alembic, health endpoints, baseline logging/correlation, CI/security baseline. | Platform starts consistently; databases/cache are reachable; migrations and baseline CI pass; no LangGraph or LLM dependency. | Lint/type/unit/migrations/frontend build/secret & dependency baseline |
| Phase 002 | 002-case-api-persistence | Case domain, Case API, lifecycle, Pydantic contracts, idempotency, optimistic locking, evidence metadata, timeline, persistence, audit baseline, synthetic provider contracts/test doubles. | Synthetic duplicate-card dispute can be created, validated, persisted, safely replayed, retrieved and audited without LangGraph or LLM. | API/schema/unit/contract/migration/idempotency/audit tests |
| Phase 003 | 003-controlled-policy-ingestion | Approved policy source validation, version/effective-date metadata, deterministic chunking, embedding generation, pgvector indexing, ingestion manifest and lineage. | Approved duplicate-card policy can be ingested, versioned, chunked, embedded, indexed and traced back to source deterministically. | Ingestion/metadata/effective-date/chunking/index lineage tests |
| Phase 004 | 004-hybrid-policy-retrieval | Deterministic policy applicability filters, metadata filtering, lexical + vector retrieval, fusion/reranking, confidence, citations and RAG regression evaluation. | Duplicate-card cases retrieve only applicable effective approved policy with correct citations and required retrieval-quality thresholds. | RAG metadata/effective-date/retrieval/citation regression |
| Phase 005 | 005-langgraph-state-workflow | Canonical typed LangGraph state, 11 runtime nodes, conditional edges, PostgreSQL checkpoints, retries/error taxonomy, interrupt/resume framework, correlation and replay/idempotency behavior; runtime authoritative-context acquisition. | Duplicate-card path traverses the 11-stage workflow with durable checkpoints, restart/resume and controlled gates. | Graph routing/state/checkpoint/resume/retry/idempotency tests |
| Phase 006 | 006-model-gateway-classification | Provider-neutral Model Gateway, model aliases/routing/fallback, prompt registry/versioning, token/time limits, PII/data-policy hooks, telemetry, structured-output validation; classification capability and reusable AI contracts. | Classification is schema-valid and traceable; low confidence routes deterministically to manual classification; model-provider failure follows governed fallback. | Gateway/schema/classification/fallback/data-policy tests |
| Phase 007 | 007-deterministic-rules-confidence | Evidence completeness, deterministic policy eligibility, versioned Rules Engine/registry, timeline/eligibility/mandatory-evidence rules, reason codes, governed case-confidence aggregation and escalation. | Duplicate-card investigation produces repeatable versioned deterministic outputs and governed confidence from pinned facts, evidence, policy and rule versions. | Rules golden suite/evidence completeness/confidence regression |
| Phase 008 | 008-hitl-review | Human Task Service and lifecycle, manual classification/evidence/policy/rule/supervisor/final-decision tasks, RBAC/segregation, stale-task protection, approve/modify/reject/rework, checkpoint resume; grounded recommendation and approved communication draft. | Duplicate-card case reaches grounded recommendation and authorized human decision, supports rework, and resumes safely without duplicate side effects. | HITL authorization/stale-resume/rework/side-effect safety |
| Phase 009 | 009-security-audit-observability | OIDC/RBAC, secrets/PII controls, prompt-injection and tool-policy defenses, immutable audit reconstruction, secure/audited communication delivery, OpenTelemetry, LangSmith/LangWatch, dashboards, alerts and AI/security regression gates. | Material outcome cannot bypass authorization/HITL; a closed case is reconstructable end-to-end; security, audit and observability gates pass. | RBAC/prompt-injection/PII/audit reconstruction/OTel/AI quality |
| Phase 010 | 010-business-expansion | Add Failed UPI and ATM-debit-without-cash through configuration-driven taxonomy, evidence profiles, provider mappings, policies, deterministic rules, confidence calibration and E2E datasets. | All three MVP dispute types pass common workflow, policy, deterministic, HITL, security and E2E quality gates without duplicating platform architecture. | All-three-dispute E2E/regression/security scenarios |
| Phase 011 | 011-deployment-hardening | Cloudflare edge, production-style containers/configuration, CI/CD promotion, smoke/resilience/performance tests, backup/restore, outage/restart tests, rollback, runbooks, operational and pilot readiness. | Production-style pilot environment passes release-readiness review and demonstrates intake through final audit with known residual risks documented. | Image scan/deploy/smoke/outage/performance/backup-restore/runbook gate |

## OpenSpec Artifact Contract per Change Back to TOC

proposal.md - problem, scope, non-goals, affected capability specs, risks and exit gate.

spec delta(s) - normative Requirement + Scenario blocks in Given/When/Then format using FR IDs.

design.md - component boundaries, data/state contracts, sequence, integrations, security, failure routing and ADR impacts.

tasks.md - small ordered tasks mapped to FR IDs and tests/evaluations.

implementation - Codex works only from approved tasks; no future-scope implementation.

validation - local tests plus GitHub Actions quality gates.

sync/archive - accepted behavior is merged into long-lived capability specs and the change is archived.

# Appendix H. Reference Production Architecture and Data Flow Back to TOC

Figure H-1. Updated DisputeIQ production-ready target architecture.

Figure H-2. Overall DisputeIQ production-ready data-flow diagram.